APPLICATION FOR ON-LENDING

LY TU TRONG COLLEGE OF HO CHI MINH CITY

Date of Application:

16 - 02 - 2020

TABLE OF CONTENTS

1.	Introduction	4

2.	Investment Project	8

Project Background	8

Project Financial Proposal	10

College Equipment	10

3.	College Background	12

4.	Staffing and Student Numbers	14

Staffing and Student Number Assumptions	14

Staffing and Student Risks and Mitigation Measures	15

5.	Summary of Current and Projected College Income and Expenditure	16

College Income and Expenditure Assumptions	17

Risks and Mitigation Measures	18

6.	Project versus Total College Income and Expenditure	20

Project Specific Income and Expenditure Assumptions	21

Risk and Mitigation Measures	21

7.	Summary of Current and Projected College Balance Sheet	22

Assets	22

College Debt	25

8.	Investment Analysis for Proposed Project	26

Benefit – Cost Analysis 	26

Net Present Value Analysis	26

Internal Rate of Return 	26

Investment Analysis Assumptions 	26

Overall Assessment of Investment Efficiency 	27

9.	Loan Repayment Analysis	28

Loan Collateral 	28

10.	Financial Management Capacity	29

11.	Conclusions	31

ANNEX 1: List of Supporting Documents	32

ANNEX 2: Staff and Student Number Calculations 2017 TO 2047 (TABLE 5 Excel Workbook)	33

ANNEX 3: College Income and Expenditure 2017 TO 2047 (TABLE 6 Excel Workbook)	38

ANNEX 4: College Balance Sheet 2017 TO 2047	46

ANNEX 5: Investment Efficiency Calculations 2022 TO 2047 (TABLE 11a Excel Workbook)	51

Net Present Value (NPV)	54

ANNEX 6: Loan Repayment Calculations 2021 TO 2047 (TABLE 12 Excel Workbook)	57

ANNEX 7: Total Investment and Capital Use Plan (VDB TABLE 1 Excel Workbook))	62

ANNEX 8: Loan Repayment 2022 TO 2046(VDB TABLE 2A Excel Workbook)	63

ANNEX 9: Capability of Debt Repayment 2022 TO 2046 (TABLE 3A Excel Workbook)	65

ANNEX 10: College Financial Management Capacity Assessment	67

# INTRODUCTION

In accordance with Decree No. 97/2018/ND-CP issued in July 2018 by the Government of Viet Nam (GoV) for On-lending in Overseas Development Assistance (ODA) concessional loans for Projects, and Public Debt Management Law No. 20 /2017/QH14, we have prepared a project proposal for the Skills for Inclusive Economic Growth (SKIEG) Project funded by the Asian Development Bank (ADB).

SKIEG is designed to support national high quality Technical Vocational Education and Training (TVET) institutes with the latest technology and equipment. This will enhance the quality of training programs for students and needed by local business communities.

As Decree 97 was recently introduced and supporting implementation procedures are still pending, we have utilized the provisions set forth in Circular No. 79/2016/TT-BTC as the basis for preparing our proposal. This approach was endorsed by the Ministry of Finance (MOF), Ministry of Labour, Invalids and Social Affairs (MOLISA), the Viet Nam Development Bank (VDB) and the ADB.

SKIEG is a US$ 133 million project and is designed to support 16 TVET schools and colleges and is funded as follows:

| Funding Agency | Amount US$ (millions) |
| --- | --- |
| Asian Development Bank |  |
| Government of Japan |  |
| Government of Viet Nam (Counterpart Funding) |  |
| Total |  |

Source: SKIEG Project Documents

ADB funds will be used for purchasing equipment while Government funding will be used to finance the taxes and duties of equipment procured, operational expenditures for the project implementation unit, audit of project financial statements, and training programs for teachers and managers of project institutions on various project procedures. The Government of Japan will fund technical assistance, training programs and workshops.

Each school supported under SKIEG is required to absorb its proportion of the project funding through the On-lending charge outlined in Decree 97. As per MOF directive (Official Letter No. 12651/BTC – QLN to VDB), all schools supported through SKIEG will absorb a prescribed percentage on-lending charge.

As the funding support requested by Ly Tu Trong College of Ho Chi Minh City will be 100% utilized for equipment purchase, our proposal is based on the on-lending terms and conditions related to the ADB concessional loan which are set out in Table 2 below. Counterpart funding will be provided directly to the school from the responsible line Ministry to pay the taxes and duty related to the equipment purchase.

The following supporting documents are also provided with our application:

- Three years audited financial statement;

- Pre-Feasibility studies of the project on the investment policy approved by MOLISA;

- Feasibility study report approved by MOLISA;

- Analysis of school financial position and a detailed list of the investment equipment required by the College.

Table 1 provides the contact details for the College and project executing agencies;

Table 2 sets out the terms and conditions of the loan for SKIEG along with the amount, terms and conditions to be applied for on-lending.

TABLE 1: Contact details for School and Project Executing Agency

School

Name of School: Ly Tu Trong College of Ho Chi Minh City

Address: 390 Hoang Van Thu, Ward 4, Tan Binh District, Ho Chi Minh City

Contact Person: Pham Huu Loc

Title and Name: Pham Huu Loc

Position: Rector

Telephone: 38440567

FAX: 38118776

E-mail: lytutrong@lttc.edu.vn

Website: lttc.edu.vn

Executing Agency

Responsible Ministry: Ministry of Labour, Invalids and Social Affairs

Ministry Contact for Project:

Name:

Position:

Telephone:

E-mail:

TABLE 2: Loan Details

| ODA Lending Agency | Asian Development Bank |
| --- | --- |
| Project Title | Knowledge and Skills for Inclusive Economic Growth – 2nd Phase |
| Project Number |  |
| Loan Number (ADB and MOF) |  |
| Loan Date (ADB and MOF) |  |
| Primary Loan With |  |
| On-lending Intermediary | Viet Nam Development Bank |
| On-Lending Currency of Loan | US$ |
| Total Value of Funding | 9.463.854 |
| % of Funding Subject to On-Lending % | 50% |
| On-Lending Value of Loan | 4.731.927 |
| On-Lending Term of Loan | 25 years |
| On-Lending Grace Period | 5 Years |
| On-Lending Application Date | 03/2020 |
| On-Lending Interest Rate | 2.0 % |
| On-Lending Management Fee | 0.25% |
| On-Lending Loan Loss Provision | 1.00% |
| Foreign Lender Charges | 0.00% |
| Total On-Lending Charges Applied to Loan | 3.25% |

Pursuant to Article 26 on Public Debt Management Law No.: 20 /2017/QH14, we can confirm that the school does not have any overdue or distressed debts and is therefore eligible to apply for the proposed loan under the SKIEG Project.

# Investment Project

| Project Title | “Knowledge and Skills for Inclusive Economic Growth” |
| --- | --- |
| Overall Objective | Build up a reputation of Ly Tu Trong College of Ho Chi Minh City to grow into a prestigious training institution in the economic - technical fields of Ho Chi Minh City, to provide the labor market with high quality human resources, professional qualifications, occupational skills and ability to meet the job requirements in the country’s high-tech parks and meet the needs of labor export to developed countries in the region. The college provides the labor market with 3,000 people each year, of which 30% are exported to Southeast Asian countries. |
| Project Scope | In 2018, the college made the 1st phase investment for the fields of Automotive Engineering, Mechanical Engineering, and in 2019, continues to focus the 1st phase investment for the fields of Electrical engineering - Electronic Engineering and Information Technology. Therefore, within the scope of this project, the college proposes to invest in equipment for other 03 occupations: Industrial Electrical Engineering, Mechatronics (regional level), Computer Network Administration (national level). To develop Ly Tu Trong College of Ho Chi Minh City into a high quality technical vocational education and training institute, we focus on priority investment in 06 key occupations with levels: National (02 occupations), Regional (02 occupations), International (02 occupations), invest for other occupations concurrent with reaching National Occupational Skill Standard Testing of Ministry of Labour, Invalids and Social Affairs. |
| Where will it be implemented? | The Project will be implemented in Ly Tu Trong College of Ho Chi Minh City in Ho Chi Minh City, Vietnam. It has population of approximately 13 million and a large workforce. The workforce is predicted to increase by 2020 in demand for industrial urban development. Ho Chi Minh City is an importan national industrial centre with many great industrial zones. There are multiple Foreign Direct Investment (FDI) Companies located in this city and approximately 60% of those are industry and construction-based organisations. |

## Project Background

| What are the main benefits of this Project? | The primary benefits of the project are better training for students and a better skilled workforce to meet industry demands. |
| --- | --- |
| Who are the main beneficiaries from the Project? | Students will receive better more applicable training making them more employable upon course completion and the opportunity to earn better salaries. Industry will benefit from a more skilled workforce and the possibility of winning more contracts through being more competitive on a quality basis. The College will benefit from increasing revenues from tuition fees and moving towards full autonomy with an enhanced reputation from the better-quality training provided. The Government will benefit from increased economic activity and the possibility of generating higher levels of revenues from tax and duty. It will also help Ho Chi Minh City achieve its economic and social development plan. |
| List your Project Partners | Government, Civil Society, Industry, Development Partners. |
| Describe briefly how you will implement the proposed Project | In order to raise the quality of the existing and future training programs, the college will survey the employees, employers and graduated students on the curriculum and training material details. We will also collect the need for new knowledge, skills and new technology or new vocations to improve, supplement and build a new curriculum and supporting training materials. We will prolong the teachers’ internship period at companies to ensure that they have practical as well as theoretical knowledge of the training needs which can be applied to students in the college. We will request industry experts and enterprises to support curriculum, training materials and training activity development to ensure our courses meet the current and future needs of industry. For our new investment we will work closely with procurement and industry experts to assess our current requirements in terms of equipment needs. We will develop a detailed list of equipment based on the most recent assessment at the time of procurement and we will request the support of MOLISA in managing the procurement process. While the procurement is underway we will develop and finalise the associated curriculum and training materials to ensure they are ready and available upon receipt of the new equipment at the school to ensure the equipment can be immediately utilised for training. |

## Project Financial Proposal

The total Project investment consists of the purchase of equipment to support the delivery of training. A total investment of US$ 9.463.854 is proposed which consists of: - Industrial Electrical Engineering: US$ 3.022.975 - Mechatronics: US$ 3.322.897 - Computer Network Administration: US$ 3.117.982 The equipment will be procured from local and international markets. The equipment will be procured in accordance with ADB and GoV guidelines. It is estimated that we will increase our student enrolment in the three disciplines from 319 per annum by 2020 to approximately 4.749 per annum by 2047. This is considered realistic and necessary as it is still well below the current demand for workers for the economic - industrial zones.

## College Equipment

Current Status of College Equipment The College contains theory buildings, workshops and laboratories with a total construction floor area of 27.040 Square Metres (SQM) which is sufficient to meet the needs at current student levels. There are 75 class rooms with a floor area of 7,310 SQM. - Area of lecture halls and classrooms (79 rooms): 4.545 SQM - Area of library: 938 SQM - Area of laboratories and workshops: 9.531 SQM - Area of offices: 3.222 SQM - Area of sports grounds: 8.700 SQM - Area of flower and plant gardens: 2.000 SQM - Area of halls: 984 SQM - Area of internal roads: 583 SQM - Area of dormitory: 1.509 SQM Since 2016, the College has invested in upgrading sports grounds, laboratories, workshops, and effectively used the upgraded facilities. Publish houses and offices have been built and renovated to create the best working conditions for officers and employees to complete their tasks. Some classrooms have been improved and built to meet the training scale and training establishment under the credit system. Currently, the college has completed the 1/500 plan and is implementing the college development projects for the period of 2019-2021 Dormitory Construction Project School Headquarters Building Construction Project Modern Workshop Center Construction Project Smart School Project. Equipment Required to Service Demand Due to the rapid rise in demand on quality and quantity of the workforce in the region, the college has opened more vocations, raising the training scale up to 2000 students per annum. The college is expected to increase the student enrolment in future with the growing demand from industry. Therefore, there is a lack of quality equipment and also there is insufficient quantity in the areas for Industrial Electrical Engineering, Mechatronics and Computer Network Administration. Gap in Equipment Levels The labour market need of these disciplines, Industrial Electrical Engineering, Mechatronics and Computer Network Administration, is rising rapidly. The gap in the current level of equipment are identified in the detailed equipment list supplied with this application. It includes the equipment specifications, value, quantity and unit costs based on recent market surveys. The new equipment will supplement and gradually replace the old or outdated college equipment . Projected Equipment Utilization Rates Post Investment The new equipment with modern technology will help students to become acquainted with the needs of industry and therefore the usage of the equipment will be high during training delivery as many of the courses are practical. It is also expected that the college will develop further training courses including short courses based on demand and given the popularity of the areas in question, it is expected that demand will be high for such courses and therefore the utilisation rates for the new equipment will be high. Furthermore, the college will explore other revenue generating options for the new equipment from industry which will further increase utilisation rates.

# College Background

| Date Established | 03 February 2005 (established as Ly Tu Trong Technical College of Ho Chi Minh City) |
| --- | --- |
| Name Change | 17 July 2017 changed name to Ly Tu Trong College of Ho Chi Minh City as per decision No. 1130/QĐ-LĐTBXH issued by MOLISA |
| Level of Autonomy | Ly Tu Trong College of Ho Chi Minh City is a civil service unit under MOLISA operating with autonomy and self-management (Decree 16/2015/NĐ-CP by Government) |
| Number and Location of Campuses | The College consists of : - 8 Departments - 11 Faculties - 7 Centres |
| Level of Programmes | The college offers programmes at two levels: - Intermediate - Diploma |
| Areas of Specialty of School | Mechatronics, Electrical - Electronic Engineering Technology, Network Engineering Technology, Telecom - Electronic Engineering Technology, Control and Automation Engineering Technology, Automatic Control Engineering Technology, Electrical Engineering, Electronic Engineering Technology, Cooling System Installation, Thermal Engineering Technology, Refrigeration and Air-Conditioning Engineering, Cooling System Operation and Maintenance, Industrial Equipment System Maintenance, Metal-Cutting Application Engineering, Manufacturing Technology, Tool Engineering Technology, Mechanical Engineering Technology, Production Engineering, Automotive Technology, Mold Manufacturing, Ship Engine Repair, Crane Repair, English, Civil Engineering Management, Cyber Security Engineering, Computer Engineering Technology, Hardware Computer Engineering Technology, Computer Programming, Computer Network Administration, Web Design and Development, Applied Computer Science, Graphic Design, E-Commerce, Multimedia Graphic, Communications and Cyber Engineering, Fashion Garment, Men’s Suit Tailoring Techniques, Fashion and Apparel Technology, Corporate Accounting, Medium and small - size firms Administration, Business Finance, Logistic, Tourism Administration, Travel Administration, Hotel Administration, Restaurant Administration, Restaurant Operations, Bakery Engineering. |
| Region or Provinces Served by College | The college provides the fulfilled and engaged labor market with the country with 3,000 people each year, of which 30% are exported to Southeast Asian countries. |
| Teacher Qualifications | 67.97% of teaching personnel are educated at post graduate level or above. |
| Training Approach | The proportion of vocational training content accounts for 60-70% of the total implementation of the program. In particular, the contents of practical teaching (in subjects) are built upon the requirements from basic practice, advanced practice and production practice. Teaching method:integrating theory and practice. |
| Industry Links | The college has strong links with local industry which has strengthened in recent years with enterprises receiving internship students with many students receiving roles in the enterprise after graduation. Some enterprises also send experienced experts to assist the college with training and curriculum and training material development while other enterprises provide practicing material or scholarship for students. Currently the college is maintaining cooperative relationship with 800 businesses in Ho Chi Minh City to organize for students’ apprenticeship in enterprises; train and foster students’ skills according to the needs of enterprises, participate in "double training” (training links between the college and enterprises). Every year, the college averagely participates in training nearly 1,000 employees in Ho Chi Minh City. Training fields: Welding, Electrical – Electronics Engineering, Automation, Mechatronics, Industrial Electricity Engineering, Computer Science, Automotive Technology and Garment Technology; Content of the training agreement: training schedule, training program, training quality, employment after training and commitment to support facilities for students during the internship process, enterprises’ participation in professional training for teachers, regular short-term vocational training courses in foreign languages and information technology to meet the needs of learners in Ho Chi Minh City. |

# Staffing and Student Numbers

The basis for the college investment analysis is supported by our projected growth in new students which will assist in increasing our revenues. We are also aware that the equipment investment will require us to increase costs in the areas of teacher salaries and consumable costs associated with running additional courses for an increased number of students. The details of our projected growth in students’ numbers for the college as a result of the proposed investment are available in Annex 2.

At present the college has a capacity for 15.000 students per annum。 We envisage that our total student numbers will remain constant until 2020 when the new investment commences. We then expect our student enrolment to grow on average at approximately 2.5% per annum over the next 10 years from 2020 to 2030. We then estimate that student enrolment will level off with an average annual increase of approximately 0.4% per annum from 2030 to 2044 and continuously to 0.8% from 2045 to 2047. The largest overall increase will occur in the first year when we receive the new equipment as we feel we can easily enrol a large number of new students due to the demand in the occupation area.  The three areas listed for investment account for approximately 1/3 of the total students enrolled at the college and we expect to maintain that ratio with other occupation areas over the investment period.

In terms of costs, we expect the investment will make it necessary for us to increase our total number of teaching and management staff over the life of the investment. At present we have a staff to student ratio of 42,25 times, however we expect to increase this ratio to 44,65 by 2047. We are expecting that our student numbers will increase by 319 new students across the three disciplines in 2020 as a result of the investment and that our total student numbers will increase by 4.528 in the three disciplines by 2029. We expect that we will enrol approximately 15.049 new students by 2047.

## Staffing and Student Number Assumptions

College staff and student projections are based on the following assumptions:

- Student enrolment will increase at approximately 10% per annum on average from 2020 to 2029 due to the high demand from local business in the three occupation areas proposed for investment. We then assume that student enrolment will grow at approximately 2% per annum from 2030 to 2043.

- Student tuition fees will increase incrementally at approximately 1% per annum between 2020 and 2029 in order to make the courses attractive and affordable to students in the economic zone and surrounding regions. We expect annual tuition fees to rise to VND 7,9 million per student by 2027, VND 8,7 million per student per annum by 2035 and VND 9,9 million per student per annum by 2047. Our proposed increases are well below current inflation rates.

- Consumable material costs will remain affordable with an average cost of VND 1.8 million annual per student by 2020, that is estimated will grow at approximately 3.0 % annual to 2027, will increase to  5.0 % annual per student from 2028 to 2047 to keep pace with inflation rate and inhance training quality.

- Quality teaching staff will be available and affordable for hire to support the increased teaching demand.  We estimate overall annual salary costs to increase by approximately 3% per annum with prediction of VND 140 million per person in 2020. We will increase to  5.0 % annual per student from 2028 to 2047 to keep up with inflation rate and supplement income staff.

Staffing and Student Risks and Mitigation Measures

| Risk Identified (H/M/L) | Risk Mitigation Measure |
| --- | --- |
| Insufficient numbers of new students (Medium Risk) | Closely monitor regional data on economic and industry demand. Maintain close links with industry promoting college and assessing demand and requirements. |
| New students do not or cannot afford to pay tuition fees (Medium Risk) | Obtain regular feedback from students on affordability. Benchmark college tuition fee rates against other colleges offering similar courses. Take appropriate action if tuition fees considered prohibitive for student intake. |
| The demand from industry declines (Low Risk) | Closely monitor the economic data from the region and liaise closely with industry and government agencies to assess demand. |
| Unable to attract/retain good quality teaching staff (Medium Risk) | Develop strategy for identifying and retaining quality teaching staff. Ensure competitive conditions for all teaching staff when compared to other teaching establishments in the region/sector. |

# Summary of Current and Projected College Income and Expenditure

The College generates its revenues predominantly through tuition fees, state budget support and production income. Its primary expenses are staff salaries, consumables and other operating costs and repairs and maintenance. It has some capital expenditure however this is funded through separate state budget support. The College currently generates a healthy surplus and this is expected to continue and increase its surplus with the proposed investment.

Annex 3 provides detailed analysis of the current and projected income and expenditure for the school for the period 2017 to 2047. The figures for 2017, 2018 and 2019 are based on actual revenue and expenditure which can be verified through the financial statements of the college. The figures from 2018 until 2043 are based on realistic estimates prepared by the school with the assumption for those estimates provided below.

In terms of tuition fee, the amount of tuition fee in 2017 was VND 54.051 million, that in 2018 was VND 84.444 million as a result of student enrolment increase, namely from 11.252 to 12.431 students (an increase of 1.179 students between 2017 and 2018).

Similarly, the amount of tuition fee increased in amount of VND 9.508 million between 2018 and 2019 due to an increase of 1.109 students, from 12.431 students to 13.540 students. The estimated revenues from tuition fee in 2020 is VND 98.993 million, that in 2047 will be VND 190.023 million, that is based on student number and tuition fee assumptions.

In terms of revenues from the government budget, revenues from the government budget increased from VND 59.179 million to VND 75.832 million between 2017 and 2019. However, government budget will be kept to VND 52.136 million from 2020 to 2047 as a demand for the financial autonomy college.

The amount of revenues from business was VND 5.043 million in 2017, that increased to VND 11.806 million in 2018, as a result of revenues from short-term training service adjustment (short-term tuition fees, service charges for English, Information Technology Examinations), from other payable accounts to revenue account as adoption by the State Audit Office adjustment.

From 2020 revenues from business has increased slightly to VND 13.228 million, that will increase by 2047 to VND 13.500 million.

The amount of other revenues was VND 9.293 million in 2017, that decreased to VND 385 million in 2018 as a result of revenues from short-term training service adjustment (short-term tuition fees, service charges for English, Information Technology Examinations), from other payable accounts to revenue account as adoption by the State Audit Office adjustment.

The College Expenditure:

- Staff costs: The increasing staff costs was VND 17.184 million to VND 26.643 million in 2017 because of an increse in basic grade salary : from VND 1,21 million to VND 1,3 million, by law, simultaneous growing other items of additional income. The estimated staff costs will grow between 2019 and 2047: from VND 30.077 million to VND 62.441 million due to an increse in salary range, the number of staff, new lecturers and supplement income staff.

- Repairing and maintaining machines cost, the regular annual growth in that cost in 2019 was VND 10.890 million, that is expected to increase to VND 22.608 million by 2047 to keep up with inflation rate.

- Interest: The Collge has received Stimulate Demand Loan to implement Electrical – Electronics Workshop Renovation Project since 2016, under interest warrantee Government Budget, with VND 1.480 million every year loan payment will be stop by 2022.

Overall, we expect the College to maintain a surplus of revenues over expenditures during the investment period through careful management of our income and expenditures. The average surplus over the period from 2020 to 2047 is VND 58.163 billion per annum. The increased revenues and expenditures arise as a result of the investment due to increased student enrolment and production income for the college. The additional revenue generating activities will also create additional costs particularly for staff salaries and other operating costs for the college.

After applying the debt interest and repayment of the principal for the on-lent loan provided under the SKIEG project, we are confident that we will maintain a healthy net surplus for the period 2020 to 2027. Our annual net surplus will decline from 2025 as we begin repaying the principal amount of the loan, however our projections indicate that we will have accumulated a reasonable overall surplus in the period from 2019 to 2024 to assist us through any potential cashflow problems in subsequent periods particularly the period from 2029 to 2034.

We have retained our overall staff costs at approximately 60 % on average during the investment period and we feel this is reasonable given the nature of the service provided. We will closely monitor staff costs during the period and identify where future efficiencies maybe achieved. We also plan to manage the annual percentage change in total expenditures to ensure that we do not encounter cash flow issues as we enrol new students and expand the operations of the College.

Our projections are considered conservative given the strong demand in the region for skilled industrial workers and the minimal competition for our college. We plan to maintain our tuition fees relatively low in order to encourage students to join our college. Even with our already low tuition fee base we feel an increase in the average tuition fee of 2-5% per annum over the period from 2020 to 2029 is achievable. We then plan further increases in annual tuition fee to address inflation and other economic pressures. We do however expect that state budget support will continue at the current level throughout the investment period even though we will be increasing our student enrolment over the same period, and the state budget support has not been increased for inflation or other economic pressure.

## College Income and Expenditure Assumptions

The College must annually manage the expenditures and spending levels according to the Decrees, guiding Circulars of the Government and the Ministry of Finance together with the Internal Spending Regulations set by the College.

Through the table of revenue and expenditure statistics for the years 2017-2047, it can be seen that the college financial budget has made positive changes. We always plan to exploit, allocate and effectively use financial resources to ensure regular expenditures and reinvestment for development, ensuring the completion of assigned functions and task and improving income for civil servants, officials and employees. The school pays special attention to improving practical skills for students by strengthening facilities for workshops, equipment, practice materials...

Our income and expenditure projections are based on the following assumptions:

- The student enrolment is achieved as outlined in Section 4.

- Student tuition fees are maintained constant at the current rate of VND 7.1 million per student on average until 2020. We will have an increase of tuition fees VND 1.0 million per student in 2047.

- Training admission fees will continue to increase in line with student enrolments at the current rate per student.

- State budget support will be maintained at current levels until 2047. Even if state budget support is reduced in 2025, we expect the amount available will be maintained due to the larger number of students enrolled with the college.

- With the investment in new equipment we anticipate an increase in production or industry related income by approximately 5% per annum.

- Other income is expected to remain constant over the period.

- Staff costs are expected to remain constant until 2019 however they will increase thereafter from 2020 until 2043 to reflect the additional staff recruited to provide training and support for the new equipment as well as address any increases in staff remuneration.

- Other operating costs are expected to remain constant until 2020 after which time we expect a 5.0 % increase per annum to support the additional students and equipment.

In terms of training, Ly Tu Trong College in Ho Chi Minh City pays great attention to increasing the purchase of supplies and learning tools as well as investing in the cost of machines for teaching and technological transferring. Expenses for the purchase of supplies and tools to serve the practical guidance and practice of students (1) expenses for the operation, maintenance of machinery and equipment (2) vary depending on the market prices, the number of students, each module and each field of training. Total annual expenses account for about 8.5% of the University's total operating expenses, including:

- The cost of materials is determined on the basis of The standard of practice materials set by the Decision No. 1548 / QD-LTT-TBVT of October 20, 2014, including the cost of supplies for practical subjects, experiments and cost of materials for exams, including materials for exam preparation and exam. On average, the cost of materials used to practice in one school term is about VND 900,000 per student.

- The cost of operating and maintaining machinery and equipment also accounts for a significant part of the funding for practical training of technical fields. Especially regular maintenance for heavy and complex equipment (such as CNC machines, lathe machine, milling machine, planer; electrical-electronic devices, dynamics machines ...) is very important to ensure the level of stability, accuracy and safety. In addition, additional cost must be added when there are big and unexpected failures.

The statistics show that the college has tried a lot to foster and improve career skills for students. However, this expenditure is still low, just sufficient to guide the manipulation at the training institution. It is not enough for students to have more opportunities to practice and improve their skills to meet the requirements of employers. Moreover, this spending norm is only suitable for existing equipment at the college but still ineligible to meet with modern equipment and model currenlty used in enterprises.

With the view to improving vocational training capacity, the college hopes to have external funding sources to quickly enhance the quality of practical instruction to meet the requirements of the labor market and enterprises. This is one of the key factors that need to be prioritized for improvement in the college's proposal when we invest in upgrading the training capacity thanks to the project budget.

## Risks and Mitigation Measures

## In addition to the risk and mitigation measures outlined in the previous section on Student and Staff Numbers, we have identified the following risks.

| Risk Identified (H/M/L) | Risk Mitigation Measure |
| --- | --- |
| State budget support is withdrawn by 50% in 2026 (Medium Risk) | Should the state budget support be withdrawn, we will take the necessary strategy sessions to increase college revenues either through increasing tuition fees more aggressively or generating revenues from production or other mechanisms available through collaboration with industry. |
| School expenditures increase more rapidly than anticipated. (Medium Risk) | Should closely monitor school expenditures on a monthly basis to ensure that they are aligned with our annual plans and budgets. Should prices increase due to factors beyond our control e.g. national inflation, then we will assess the areas for possible reduction in expenditure as well as identify if the same inflationary price increases should be passed on to tuition fees and other sources of revenue. |

# Project versus Total School Income and Expenditure

Table 3 provides a snap shot of the revenues and expenditures that are directly attributable to the investment as required by MOF's Circular No. 79/2016/TT-BTC of June 6, 2016.

TABLE 3: Project Vs Total Income and Expenditure 2017 to 2047

| Description | Actual Figures |  |  |  | Projected Figures |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 |
| Total School Income | 127.732 | 163.365 | 183.865 | 165.245 | 171.093 | 175.359 | 179.700 | 184.118 | 188.610 | 193.179 |
| Total School Expenditure | (63.737) | (92.955) | (96.952) | (102.651) | (109.908) | (114.629) | (117.792) | (122.520) | (128.272) | (134.123) |
| Total School Net Revenue or Deficit | 63.995 | 70.410 | 86.913 | 62.594 | 61.185 | 60.730 | 61.908 | 61.597 | 60.339 | 59.056 |
| Project Revenue Generated as a Percentage of Total School Revenue | n/a | 10,0% | 23,4% | (28,0)% | (2,3)% | (0,7)% | 1,9% | (0,5)% | (2,0)% | (2,1)% |
| Project Expenditure a Percentage of Total School Expenditure | (49,9)% | (56,9)% | (52,7)% | (62,1)% | (64,2)% | (65,4)% | (65,5)% | (66,5)% | (68,0)% | (69,4)% |

| Description | Projected Figures |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2027 | 2028 | 2029 | 2030 | 2031 | 2032 | 2033 | 2034 | 2035 | 2036 |
| Total School Income | 197.823 | 202.542 | 207.345 | 212.233 | 214.623 | 217.027 | 219.445 | 221.877 | 224.324 | 226.784 |
| Total School Expenditure | (139.104) | (144.169) | (149.325) | (154.573) | (157.141) | (159.679) | (162.231) | (164.796) | (167.374) | (169.966) |
| Total School Net Revenue or Deficit | 58.718 | 58.373 | 58.020 | 57.659 | 57.481 | 57.348 | 57.214 | 57.081 | 56.949 | 56.818 |
| Project Revenue Generated as a Percentage of Total School Revenue | (0,6)% | (0,6)% | (0,6)% | (0,6)% | (0,3)% | (0,2)% | (0,2)% | (0,2)% | (0,2)% | (0,2)% |
| Project Expenditure a Percentage of Total School Expenditure | (70,3)% | (71,2)% | (72,0)% | (72,8)% | (73,2)% | (73,6)% | (73,9)% | (74,3)% | (74,6)% | (74,9)% |

| Description | Projected Figures |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2037 | 2038 | 2039 | 2040 | 2041 | 2042 | 2043 | 2044 | 2045 | 2046 | 2047 |
| Total School Income | 229.258 | 231.746 | 234.249 | 236.764 | 239.293 | 241.836 | 244.403 | 246.985 | 250.346 | 253.738 | 257.144 |
| Total School Expenditure | (172.570) | (175.187) | (177.817) | (180.460) | (183.114) | (185.781) | (188.469) | (191.169) | (192.880) | (194.605) | (198.204) |
| Total School Net Revenue or Deficit | 56.688 | 56.559 | 56.431 | 56.304 | 56.179 | 56.056 | 55.934 | 55.816 | 57.466 | 59.132 | 58.940 |
| Project Revenue Generated as a Percentage of Total School Revenue | (0,2)% | (0,2)% | (0,2)% | (0,2)% | (0,2)% | (0,2)% | (0,2)% | (0,2)% | 3,0% | 2,9% | (0,3)% |
| Project Expenditure a Percentage of Total School Expenditure | (75,3)% | (75,6)% | (75,9)% | (76,2)% | (76,5)% | (76,8)% | (77,1)% | (77,4)% | (77,0)% | (76,7)% | (77,1)% |

.

# Summary of Current and Projected School Balance Sheet

## Assets

| Description | Actual Figures in VND million |  |  | Projected Figures in VND million |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 |
| Total Assets | 102.274 | 142.824 | 172.132 | 175.575 | 179.086 | 243.650 | 345.412 |
| Total Current Assets | 61.733 | 103.541 | 130.272 | 132.877 | 135.535 | 138.246 | 141.011 |
| Cash and Equivalents | 61.733 | 103.541 | 130.272 | 132.877 | 135.535 | 138.246 | 141.011 |
| Total Net Fixed Assets | 40.541 | 39.283 | 41.860 | 42.697 | 43.551 | 105.404 | 204.402 |
| Total Fixed Assets | 167.351 | 166.178 | 175.045 | 178.546 | 182.117 | 215.899 | 271.765 |
| Depreciation (enter as a negative) | (126.810) | (126.895) | (133.185) | (135.849) | (138.566) | (139.259) | (139.955) |
| Total Project Fixed Assets | n/a | n/a | n/a | n/a | - | 32.872 | 87.658 |
| Depreciation on Project Assets | n/a | n/a | n/a | n/a | - | (4.109) | (15.066) |
| Cash as a Percentage of Total Assets | 60,4% | 72,5% | 75,7% | 75,7% | 75,7% | 56,7% | 40,8% |

## Assets

| Description | Projected Figures in VND million |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2024 | 2025 | 2026 | 2027 | 2028 | 2029 | 2030 |
| Total Assets | 461.204 | 548.621 | 547.348 | 526.320 | 505.389 | 484.557 | 467.934 |
| Total Current Assets | 143.831 | 146.707 | 149.642 | 152.634 | 155.687 | 158.801 | 161.977 |
| Cash and Equivalents | 143.831 | 146.707 | 149.642 | 152.634 | 155.687 | 158.801 | 161.977 |
| Total Net Fixed Assets | 317.374 | 401.913 | 397.706 | 373.685 | 349.702 | 325.756 | 305.957 |
| Total Fixed Assets | 338.868 | 395.348 | 408.283 | 412.366 | 416.489 | 420.654 | 424.861 |
| Depreciation (enter as a negative) | (140.655) | (141.358) | (142.065) | (142.775) | (143.489) | (144.206) | (144.927) |
| Total Project Fixed Assets | 153.402 | 208.188 | 219.146 | 219.146 | 219.146 | 219.146 | 219.146 |
| Depreciation on Project Assets | (34.242) | (60.265) | (87.658) | (115.052) | (142.445) | (169.838) | (193.122) |
| Cash as a Percentage of Total Assets | 31,2% | 26,7% | 27,3% | 29,0% | 30,8% | 32,8% | 34,6% |

| Description | Projected Figures in VND million |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2031 | 2032 | 2033 | 2034 | 2035 | 2036 | 2037 |
| Total Assets | 458.262 | 456.911 | 462.513 | 469.593 | 476.782 | 484.081 | 491.492 |
| Total Current Assets | 165.216 | 168.521 | 171.891 | 175.329 | 178.836 | 182.412 | 186.060 |
| Cash and Equivalents | 165.216 | 168.521 | 171.891 | 175.329 | 178.836 | 182.412 | 186.060 |
| Total Net Fixed Assets | 293.045 | 288.390 | 290.622 | 294.264 | 297.946 | 301.668 | 305.432 |
| Total Fixed Assets | 429.109 | 433.400 | 437.734 | 442.112 | 446.533 | 450.998 | 455.508 |
| Depreciation (enter as a negative) | (145.652) | (146.380) | (147.112) | (147.848) | (148.587) | (149.330) | (150.076) |
| Total Project Fixed Assets | 219.146 | 219.146 | 219.146 | 219.146 | 219.146 | 219.146 | 219.146 |
| Depreciation on Project Assets | (209.558) | (217.776) | (219.146) | (219.146) | (219.146) | (219.146) | (219.146) |
| Cash as a Percentage of Total Assets | 36,1% | 36,9% | 37,2% | 37,3% | 37,5% | 37,7% | 37,9% |

| Description | Projected Figures in VND million |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2038 | 2039 | 2040 | 2041 | 2042 | 2043 | 2044 |
| Total Assets | 499.018 | 506.660 | 514.421 | 522.301 | 530.303 | 538.430 | 546.683 |
| Total Current Assets | 189.782 | 193.577 | 197.449 | 201.398 | 205.426 | 209.534 | 213.725 |
| Cash and Equivalents | 189.782 | 193.577 | 197.449 | 201.398 | 205.426 | 209.534 | 213.725 |
| Total Net Fixed Assets | 309.236 | 313.083 | 316.972 | 320.903 | 324.878 | 328.896 | 332.958 |
| Total Fixed Assets | 460.063 | 464.664 | 469.311 | 474.004 | 478.744 | 483.531 | 488.366 |
| Depreciation (enter as a negative) | (150.827) | (151.581) | (152.339) | (153.101) | (153.866) | (154.635) | (155.409) |
| Total Project Fixed Assets | 219.146 | 219.146 | 219.146 | 219.146 | 219.146 | 219.146 | 219.146 |
| Depreciation on Project Assets | (219.146) | (219.146) | (219.146) | (219.146) | (219.146) | (219.146) | (219.146) |
| Cash as a Percentage of Total Assets | 38,0% | 38,2% | 38,4% | 38,6% | 38,7% | 38,9% | 39,1% |

| Description | Projected Figures in VND million |  |  |
| --- | --- | --- | --- |
|  | 2045 | 2046 | 2047 |
| Total Assets | 555.064 | 563.576 | 572.220 |
| Total Current Assets | 218.000 | 222.360 | 226.807 |
| Cash and Equivalents | 218.000 | 222.360 | 226.807 |
| Total Net Fixed Assets | 337.064 | 341.216 | 345.413 |
| Total Fixed Assets | 493.250 | 498.183 | 503.164 |
| Depreciation (enter as a negative) | (156.186) | (156.967) | (157.751) |
| Total Project Fixed Assets | 219.146 | 219.146 | 219.146 |
| Depreciation on Project Assets | (219.146) | (219.146) | (219.146) |
| Cash as a Percentage of Total Assets | 39,3% | 39,5% | 39,6% |

## College Debt

|  | Total | Debt 1 |
| --- | --- | --- |
| Lender Name | Hochiminh city Finance and Investment state-owned Company (HFIC) |  |
| Loan Purpose | Stimulate Demand Loan |  |
| Initial Amount Borrowed (VND millions) | 8.262 |  |
| Principal Balance Outstanding (VND millions) | 3.082 |  |
| Loan Start Date | 15/09/2016 |  |
| Loan Completion Date | 2022 |  |
| Interest Rate | 8,673% |  |
| Annual Repayment – Principal (VND millions) | 1.480 |  |
| Annual Repayment – Interest (VND millions) |  |  |
| Collateral Pledged |  |  |
| Amount of Collateral Pledged (VND millions) |  |  |
| Is Loan Being Repaid on Time? | Yes |  |

# Investment Analysis for Proposed Project

In this section we assess the financial efficiency of the project using the investment analysis ratios outlined in MOF's Circular No. 79/2016/TT-BTC of June 6, 2016. The ratios required by that circular are:

- Benefit Cost Ratio;

- Net Present Value Calculation; and

- The Internal Rate of Return.

## Benefit – Cost Analysis

The benefit cost ratio is calculated to determine if the overall discounted benefits of a project outweigh the costs. Conventional thinking indicates that any project that provides a benefit cost result which is greater than 1 can be accepted provided there are no other projects which are more highly rated that are competing for the same investment resource. The benefit cost for the proposed project was assessed at  and is therefore considered an efficient investment.

## Net Present Value Analysis

The Net Present Value (NPV) of the Project is calculated by discounting net cashflows by the organisations cost of capital (Discount Factor) over the project period. In our case we have calculated the net cashflows as outlined in Section 5 and discounted those at the interest rate applied to the on-lending loan at 3.25% as the project is 100% debt financed. The term of the investment for this calculation and therefore the net cashflows for the Project are calculated over the term of the loan.

Overall the NPV for the project is positive which indicates that the investment is worthwhile or efficient. The net cashflows from the project increase in the later part of the investment period as more and more students enrol on the college courses. Overall this is not a suitable investment analysis mechanism for this type of Project however it is required by Circular 79 and therefore is included for completeness.

The Net Present Value (NPV) was calculated at VND 1.166.139 million over a 25-year investment period.

## Internal Rate of Return

As the NPV of the investment is positive,  the Internal Rate of Return (IRR) will also yield a positive result. The purpose of the IRR calculation is to calculate the Discount Factor at which the NPV is equal to Zero. As the NPV is positive using a Discount Factor at 3.25%, the IRR should be higher to generate an NPV of Zero.

## Investment Analysis Assumptions

- Only relevant costs and revenues have been considered in the calculations, i.e. irrelevant costs such as sunk, common, joint and fixed costs have not been included.

- Non-cash expenses such as depreciation have not been included in the calculations.

- The cost of capital for the Project is equal to the debt finance. For this project 3.25% is applied as 100% of the Project will be financed by the loan.

- The investment life span is calculated at 25 years. Net cash inflows are calculated based on the assumption outlined in in section 5.

- US$ to VND Exchange rates are calculated at US$ 1 : VND 23,156

## Overall Assessment of Investment Efficiency

Overall, based on the calculations required by Circular 79 on investment efficiency, it is clear that the investment is financially efficient when the project lifespan is calculated for the full period of the Project loan and the net cashflows calculated over the full loan period. Even so, given the nature of the Project, the investment calculations do not appear to be appropriate as the purpose of the investment is not purely about generating future profits for the college but rather there is a much greater social and economic dimension which cannot be captured in such an investment calculation.

For example, the calculations outlined above do not capture the greater economic activity generated in the regions or province as a result of producing a much higher skilled workforce. The benefits will be felt in the local area and will be captured in the local economy through increased profits for local businesses, higher salaries for employees, more disposal incomes for workers and more spending in the local economy. This could result in more spending in education and therefore generate even further income for the college.

In addition, the following social factors need to be considered in any investment decision:

- The College will provide training for low-income students which will generate great benefits for those students and their communities in the longer term;

- It supports the business plan for the region to move away from low income / low skill industries to medium and high skill industry; and

- The College will ultimately provide better training and therefore a better skilled workforce which will ultimately bring more economic and social benefits for the region and the country as outlined elsewhere in this document including attracting even more FDI to the region which can generate higher levels of revenues from tax and duty for the national economy.

# Loan Repayment Analysis

The terms and conditions regarding the loan are set out in Section 2 and include and overall interest rate at 3.25% which has been agreed by the MOF (Official Letter no. 12651, dated 16/10/2018 to VDB). The on-lending percentage has also been agreed by the MOF at 10% for the school and is used as the basis of the loan repayment calculations. Furthermore, it is assumed that the terms and conditions applied to the ADB’s ADF concessional loan will be applied to the on-lending agreement between the VDB and the college. This includes a grace period on the repayment of the loan principal for five years while the overall repayment period for the loan will be 25 years.

It is also assumed that the value of the loan is US$ 4.731.927. The loan will be repaid in US dollars. When calculating the interest and principal loan repayment rates in US dollars, price escalation is calculated using the ADBs inflation forecasts and purchasing power parity and applied to future repayments.  When the loan is drawn down which is estimated to be 2020 the foreign exchange rate is estimated at $1 : VND 24,520 whereas the estimated exchange rate at the time of the final loan repayment in 2043 is $1 : 52.000. While there is unlikely to be such a large movement in exchange rates over the period of the Project, it is prudent to assess the possible outcome on loan repayment if the VND did weaken against the US$ to such an extent over the timeframe. Even with the higher repayments in real terms in VND, the investment still generates positive net cashflows and the college does not envisage any repayment difficulties.

Furthermore, the college will explore options for insuring the loan against possible currency devaluation risks. A detailed repayment schedule is included in annex 6.

## Loan Collateral

As regulated by Decree 97, total assets purchased under the project are regarded as the loan collateral. The loan value equates to only 10% of the total collateral and therefore meets the requirements that the loan collateral should be the equivalent of 120% of the loan value.

# Financial Management Capacity

| Area to be Assessed | School Response |
| --- | --- |
| Is there an external audit report for the previous three financial years | Yes |
| What was the last year and audit was performed by the State Audit Institution? | 2018, by the State Audit |
| What is the audit opinion from the State Audit Institution on the latest financial statements? | No |
| Have there been any cases of fraud reported in during the past three years? | No |
| Does the College have similar experience in the financial management of projects of a similar size? |  |
| Do the key staffs in the finance department have adequate qualifications and experience to manage the proposed project finances? | Yes |
| Does the project manager for the proposed project have adequate skills and experience? | Yes |
| Does a specific project delivery plan exist for the proposed project? | Yes |
| How is the project delivery plan monitored during the project life cycle | The Ly Tu Trong College of Ho Chi Minh City and senior managers monitored the project delivery plan by the monthly reports, supervising or talking directly with staff, donor, contractors… |
| Is the School experience a period of revenue growth or decline | Yes |
| How many bank accounts does the school currently hold? | 9 accounts |
| Will a specific account be opened for the proposed project? | Yes |
| Is there an asset register in place? | Asset insurance contracts |
| How frequently is it updated? | Yearly |
| Can it specifically identify assets belonging to the project? | Yes |

# Conclusions

The College is located Ho Chi Minh City with huge requirement of trained labour workforce. That equipment for international, regional and national key occupations is suitable for modern production technology in enterprises will help enterprises recruit high-skilled workers without retraining, reduce training costs, and increase economic efficiency for the entire society. Meanwhile, the enrolment number of Industrial Electrical Engineering, Mechatronics and Computer Network Administration are always higher than expected. It is estimated that from now on, 10.300 students are needed by 2020. Moreover, most of employers have need for skilled labourer all over the country (656.218 men, 85,33%).

In order to ensure the training quality, and students have jobs after graduation, Ly Tu Trong College of Ho Chi Minh City has actively surveyed and signed MOU with employers to receive students in internships and also recruit the graduated students. Almost all large enterprises in the region are close partners of the college. They also cooperate with the College in training their future workers. Thus, we could assert with some confidence that our students will have jobs after they graduation, especially Industrial Electrical Engineering, Mechatronics, Computer Network Administration learners.

The equipment lists are built on the integration of 3 goals:

+ Training required skills for learners to meet the out put standards.

+ Using in National Occupational Skill Standard Testing (for workers in enterprises).

+ Using in service works to gain the College income.

Thus, it is clear that the College does not only use the Project equipment in the action of teaching and training but also as a mean of create well extra income. With the above analyzing of the College income and expenditure, we could confidently ensure that the College can actually handle  with the repayment and interest of the loan even if state budget support is reduced in 2025.

Besides the the College particular benefit of improving training quality, raising the autonomy ratio… this Project could bring potential social benefits such as: changing the social – economical structure of the local region toward higher service and industry ratio; raising the skilled workers ratio of the province to 70% both in urban and rural areas to meet the demand of economic development; creating sustainable jobs for local people...

For the above reasons, Ly Tu Trong College of Ho Chi Minh City can ensure confidently that this investment is actually efficient.

…., ngày 25 tháng 02 năm 2020

HIỆU TRƯỞNG

# ANNEX 1: Danh mục tài liệu minh chứng

Directive from MOF on 10% on-lending for the SKIEG Schools

Directive from MOF/PM agreeing to implement the SKIEG Project

Legislation or Decree on the fixing of student tuition fee rates for autonomous and non-autonomous schools

Decree/legislation on the Government proposal to reduce stat budget support for schools

Last three years detailed audited financial statements

Details of existing loans e.g. loan agreements

Schools updated investment proposal. Make sure all the figures in documents submitted are consistent i.e. the pre-FS, FS, Equipment list, other project documents etc.

Documents confirming school’s current student enrolment rates and current tuition fee rates

List of detailed equipment to be procured

Job Descriptions of finance personnel and programme manager

Calculations or data required to support financial analysis

Any supporting documents from the local/regional/provincial governments or local industry which supports the financial projections of the school

Any other detailed analysis performed to strengthen the loan application

# ANNEX 2: Staff and Student Number Calculations 2017 to 2047 (TABLE 5 Excel Workbook)

| Description | Actual Figures |  |  | Projected Figures |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 | 2029 | 2030 | 2031 | 2032 |
| Total Staff | 333 | 327 | 321 | 330 | 330 | 330 | 338 | 347 | 355 | 364 | 372 | 381 | 389 | 398 | 399 | 401 |
| Total Students | 11.252 | 12.431 | 13.540 | 13.943 | 14.357 | 14.735 | 15.113 | 15.491 | 15.869 | 16.247 | 16.625 | 17.003 | 17.382 | 17.762 | 17.832 | 17.902 |
| Staff/ Student Ratio | 33,79 | 38,02 | 42,18 | 42,25 | 43,51 | 44,65 | 44,65 | 44,65 | 44,65 | 44,65 | 44,65 | 44,65 | 44,65 | 44,65 | 44,65 | 44,65 |
| % Increase in Students |  | 10,5% | 8,9% | 3,0% | 3,0% | 2,6% | 2,6% | 2,5% | 2,4% | 2,4% | 2,3% | 2,3% | 2,2% | 2,2% | 0,4% | 0,4% |
| % Increase Related to Project |  |  |  |  | 3,0% | 2,6% | 2,6% | 2,5% | 2,4% | 2,4% | 2,3% | 2,3% | 2,2% | 2,2% | 0,4% | 0,4% |

| Description |
| --- |
|  | Số liệu ước tính |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 2033 | 2034 | 2035 | 2036 | 2037 | 2038 | 2039 | 2040 | 2041 | 2042 | 2043 | 2044 | 2045 | 2046 | 2047 |
| Total Staff | 402 | 404 | 406 | 407 | 409 | 410 | 412 | 413 | 415 | 417 | 418 | 420 | 423 | 427 | 430 |
| Total Students | 17.972 | 18.042 | 18.112 | 18.182 | 18.252 | 18.322 | 18.392 | 18.462 | 18.532 | 18.602 | 18.673 | 18.744 | 18.894 | 19.044 | 19.194 |
| Staff/ Student Ratio | 44,65 | 44,65 | 44,65 | 44,65 | 44,65 | 44,65 | 44,65 | 44,65 | 44,65 | 44,65 | 44,65 | 44,65 | 44,65 | 44,65 | 44,65 |
| % Increase in Students | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,8% | 0,8% | 0,8% |
| % Increase Related to Project | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,8% | 0,8% | 0,8% |

Total Number of Students by Occupation

| Description | Actual Figures |  |  | Projected Figures |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 | 2029 | 2030 | 2031 | 2032 |
| Information Technology | 1.842 | 1.945 | 2.272 | 2.340 | 2.409 | 2.473 | 2.536 | 2.599 | 2.663 | 2.726 | 2.790 | 2.853 | 2.917 | 2.980 | 2.992 | 3.004 |
| Mechanics | 1.862 | 2.033 | 1.890 | 1.946 | 2.004 | 2.057 | 2.110 | 2.162 | 2.215 | 2.268 | 2.321 | 2.373 | 2.426 | 2.479 | 2.489 | 2.499 |
| Electrical – Electronics | 2.203 | 3.166 | 2.110 | 2.173 | 2.237 | 2.296 | 2.355 | 2.414 | 2.473 | 2.532 | 2.591 | 2.650 | 2.709 | 2.768 | 2.779 | 2.790 |
| Thermal Engineering Technology | 926 | 1.140 | 1.197 | 1.233 | 1.269 | 1.303 | 1.336 | 1.370 | 1.403 | 1.436 | 1.470 | 1.503 | 1.537 | 1.570 | 1.576 | 1.583 |
| Automotive | 3.424 | 2.478 | 3.376 | 3.476 | 3.580 | 3.674 | 3.768 | 3.863 | 3.957 | 4.051 | 4.145 | 4.240 | 4.334 | 4.429 | 4.446 | 4.464 |
| Garment Technology | 636 | 627 | 363 | 374 | 385 | 395 | 405 | 415 | 425 | 436 | 446 | 456 | 466 | 476 | 478 | 480 |
| All other Occupations | 359 | 1.042 | 2.332 | 2.401 | 2.473 | 2.538 | 2.603 | 2.668 | 2.733 | 2.798 | 2.863 | 2.928 | 2.994 | 3.059 | 3.071 | 3.083 |
| Total Number of Students | 11.252 | 12.431 | 13.540 | 13.943 | 14.357 | 14.735 | 15.113 | 15.491 | 15.869 | 16.247 | 16.625 | 17.003 | 17.382 | 17.762 | 17.832 | 17.902 |
| Total Tuition Fees (in VND million) | 54.051 | 84.444 | 93.952 | 98.993 | 104.808 | 109.041 | 113.349 | 117.734 | 122.193 | 126.729 | 131.340 | 136.026 | 140.796 | 145.651 | 148.008 | 150.379 |
| Average Tuition Fee per Student (in VND million) | 6,1 | 6,7 | 7,0 | 7,1 | 7,3 | 7,4 | 7,5 | 7,6 | 7,7 | 7,8 | 7,9 | 8,0 | 8,1 | 8,2 | 8,3 | 8,4 |

| Description | Projected Figures |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2033 | 2034 | 2035 | 2036 | 2037 | 2038 | 2039 | 2040 | 2041 | 2042 | 2043 | 2044 | 2045 | 2046 | 2047 |
| Information Technology | 3.016 | 3.027 | 3.039 | 3.051 | 3.063 | 3.074 | 3.086 | 3.098 | 3.110 | 3.121 | 3.133 | 3.145 | 3.170 | 3.196 | 3.221 |
| Mechanics | 2.509 | 2.518 | 2.528 | 2.538 | 2.548 | 2.558 | 2.567 | 2.577 | 2.587 | 2.597 | 2.607 | 2.616 | 2.637 | 2.658 | 2.679 |
| Electrical – Electronics | 2.801 | 2.812 | 2.823 | 2.833 | 2.844 | 2.855 | 2.866 | 2.877 | 2.888 | 2.899 | 2.910 | 2.921 | 2.944 | 2.968 | 2.991 |
| Thermal Engineering Technology | 1.589 | 1.595 | 1.601 | 1.607 | 1.614 | 1.620 | 1.626 | 1.632 | 1.638 | 1.645 | 1.651 | 1.657 | 1.670 | 1.684 | 1.697 |
| Automotive | 4.481 | 4.499 | 4.516 | 4.533 | 4.551 | 4.568 | 4.586 | 4.603 | 4.621 | 4.638 | 4.656 | 4.674 | 4.711 | 4.748 | 4.786 |
| Garment Technology | 482 | 484 | 486 | 487 | 489 | 491 | 493 | 495 | 497 | 499 | 501 | 503 | 507 | 511 | 515 |
| All other Occupations | 3.095 | 3.107 | 3.119 | 3.132 | 3.144 | 3.156 | 3.168 | 3.180 | 3.192 | 3.204 | 3.216 | 3.228 | 3.254 | 3.280 | 3.306 |
| Total Number of Students | 17.972 | 18.042 | 18.112 | 18.182 | 18.252 | 18.322 | 18.392 | 18.462 | 18.532 | 18.602 | 18.673 | 18.744 | 18.894 | 19.044 | 19.194 |
| Total Tuition Fees (in VND million) | 152.764 | 155.163 | 157.577 | 160.004 | 162.445 | 164.900 | 167.370 | 169.853 | 172.350 | 174.861 | 177.396 | 179.945 | 183.274 | 186.634 | 190.023 |
| Average Tuition Fee per Student (in VND million) | 8,5 | 8,6 | 8,7 | 8,8 | 8,9 | 9,0 | 9,1 | 9,2 | 9,3 | 9,4 | 9,5 | 9,6 | 9,7 | 9,8 | 9,9 |

Total Staff and Student Numbers for Project

| Description | Actual Figures |  |  | Projected Figures |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 |
| New Staff due to Project | - | - | - | - | - | 3 | 3 | 3 | 3 | 3 | 3 | 3 |
| New Students due to Project | - | - | 9.981 | 10.300 | 11.000 | 11.500 | 14.329 | 14.359 | 14.389 | 14.419 | 14.449 | 14.479 |
| Average Tuition Fee Rate for New Student due to Project (in VND million) | - | - | - | - | - | 7,4 | 7,5 | 7,6 | 7,7 | 7,8 | 7,9 | 8,0 |
| Revenues Related to Project Generatefrom Tuition Fee (in VND million) | - | - | - | - | - | 85.100 | 107.468 | 109.128 | 110.795 | 112.468 | 114.147 | 115.832 |
| Consumables and/ or operating expenses (indicate which) due to Project | - | - | - | - | - | (20.700) | (26.566) | (27.420) | (28.302) | (29.212) | (30.151) | (31.724) |
| Incremental Staff Costs due to Project | - | - | - | - | - | (420) | (433) | (446) | (459) | (473) | (487) | (511) |
| Percentage Students due to Project | 0,0% | 0,0% | 73,7% | 73,9% | 76,6% | 78,0% | 94,8% | 92,7% | 90,7% | 88,7% | 86,9% | 85,2% |
| Description | Projected Figures |  |  |  |  |  |  |  |  |  |  |  |
|  | 2029 | 2030 | 2031 | 2032 | 2033 | 2034 | 2035 | 2036 | 2037 | 2038 | 2039 | 2040 |
| New Staff due to Project | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 3 |
| New Students due to Project | 14.509 | 14.539 | 14.569 | 14.599 | 14.629 | 14.659 | 14.689 | 14.719 | 14.749 | 14.779 | 14.809 | 14.839 |
| Average Tuition Fee Rate for New Student due to Project (in VND million) | 8,1 | 8,2 | 8,3 | 8,4 | 8,5 | 8,6 | 8,7 | 8,8 | 8,9 | 9,0 | 9,1 | 9,2 |
| Revenues Related to Project Generatefrom Tuition Fee (in VND million) | 117.523 | 119.220 | 120.923 | 122.632 | 124.347 | 126.067 | 127.794 | 129.527 | 131.266 | 133.011 | 134.762 | 136.519 |
| Consumables and/ or operating expenses (indicate which) due to Project | (33.379) | (35.121) | (36.953) | (38.880) | (40.908) | (43.042) | (45.286) | (47.648) | (50.132) | (52.746) | (55.495) | (58.388) |
| Incremental Staff Costs due to Project | (537) | (564) | (592) | (621) | (652) | (685) | (719) | (755) | (793) | (833) | (874) | (918) |
| Percentage Students due to Project | 83,5% | 81,9% | 81,7% | 81,5% | 81,4% | 81,2% | 81,1% | 81,0% | 80,8% | 80,7% | 80,5% | 80,4% |

| Description | Projected Figures |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2041 | 2042 | 2043 | 2044 | 2045 | 2046 | 2047 |
| New Staff due to Project | 3 | 3 | 3 | 3 | 3 | 4 | 5 |
| New Students due to Project | 14.869 | 14.899 | 14.929 | 14.959 | 14.989 | 15.019 | 15.049 |
| Average Tuition Fee Rate for New Student due to Project (in VND million) | 9,3 | 9,4 | 9,5 | 9,6 | 9,7 | 9,8 | 9,9 |
| Revenues Related to Project Generatefrom Tuition Fee (in VND million) | 138.282 | 140.051 | 141.826 | 143.606 | 145.393 | 147.186 | 148.985 |
| Consumables and/ or operating expenses (indicate which) due to Project | (61.431) | (64.633) | (68.001) | (71.545) | (75.273) | (79.195) | (83.321) |
| Incremental Staff Costs due to Project | (964) | (1.012) | (1.063) | (1.116) | (1.172) | (1.640) | (2.153) |
| Percentage Students due to Project | 80,2% | 80,1% | 79,9% | 79,8% | 79,3% | 78,9% | 78,4% |

# ANNEX 3: TABLE số liệu thu chi từ năm 2017 TO 2047 (TABLE 6 Excel Workbook)

| Description | Actual Figures |  |  |  |  | Projected Figures |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2017 |  |  | 2018 | 2019 | 2020 |  |  | 2021 |  |  |  | 2022 |  |  | 2023 |  |  | 2024 | 2025 | 2026 | 2027 |
| Total Income | 127.732 |  |  | 163.365 | 183.865 | 165.245 |  |  | 171.093 |  |  |  | 175.359 |  |  | 179.700 |  |  | 184.118 | 188.610 | 193.179 | 197.823 |
| Total Expenditure | (63.737) |  |  | (92.955) | (96.952) | (102.651) |  |  | (109.908) |  |  |  | (114.629) |  |  | (117.792) |  |  | (122.520) | (128.272) | (134.123) | (139.104) |
| Net Surplus/ Deficit | 63.995 |  |  | 70.410 | 86.913 | 62.594 |  |  | 61.185 |  |  |  | 60.730 |  |  | 61.908 |  |  | 61.597 | 60.339 | 59.056 | 58.718 |
| Percentage Increase/ Decrease | n/a |  |  | 10,0% | 23,4% | (28,0)% |  |  | (2,3)% |  |  |  | (0,7)% |  |  | 1,9% |  |  | (0,5)% | (2,0)% | (2,1)% | (0,6)% |
| Expenditure as a Percentage of Revenue | (49,9)% |  |  | (56,9)% | (52,7)% | (62,1)% |  |  | (64,2)% |  |  |  | (65,4)% |  |  | (65,5)% |  |  | (66,5)% | (68,0)% | (69,4)% | (70,3)% |

| Description | 2028 |  |  | 2029 | 2030 | 2031 |  |  | 2032 |  |  |  | 2033 |  |  | 2034 |  |  | 2035 |  | 2036 |  | 2037 |  | 2038 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Total Income | 202.542 |  |  | 207.345 | 212.233 | 214.623 |  |  | 217.027 |  |  |  | 219.445 |  |  | 221.877 |  |  | 224.324 |  | 226.784 |  | 229.258 |  | 231.746 |  |
| Total Expenditure | (144.169) |  |  | (149.325) | (154.573) | (157.141) |  |  | (159.679) |  |  |  | (162.231) |  |  | (164.796) |  |  | (167.374) |  | (169.966) |  | (172.570) |  | (175.187) |  |
| Net Surplus/ Deficit | 58.373 |  |  | 58.020 | 57.659 | 57.481 |  |  | 57.348 |  |  |  | 57.214 |  |  | 57.081 |  |  | 56.949 |  | 56.818 |  | 56.688 |  | 56.559 |  |
| Percentage Increase/ Decrease | (0,6)% |  |  | (0,6)% | (0,6)% | (0,3)% |  |  | (0,2)% |  |  |  | (0,2)% |  |  | (0,2)% |  |  | (0,2)% |  | (0,2)% |  | (0,2)% |  | (0,2)% |  |
| Expenditure as a Percentage of Revenue | (71,2)% |  |  | (72,0)% | (72,8)% | (73,2)% |  |  | (73,6)% |  |  |  | (73,9)% |  |  | (74,3)% |  |  | (74,6)% |  | (74,9)% |  | (75,3)% |  | (75,6)% |  |
| Description | Projected Figures |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | 2039 |  |  | 2040 | 2041 | 2042 |  |  | 2043 |  |  |  | 2044 |  |  | 2045 |  |  | 2046 |  | 2047 |  |  |  |  |  |
| Total Income | 234.249 |  |  | 236.764 | 239.293 | 241.836 |  |  | 244.403 |  |  |  | 246.985 |  |  | 250.346 |  |  | 253.738 |  | 257.144 |  |  |  |  |  |
| Total Expenditure | (177.817) |  |  | (180.460) | (183.114) | (185.781) |  |  | (188.469) |  |  |  | (191.169) |  |  | (192.880) |  |  | (194.605) |  | (198.204) |  |  |  |  |  |
| Net Surplus/ Deficit | 56.431 |  |  | 56.304 | 56.179 | 56.056 |  |  | 55.934 |  |  |  | 55.816 |  |  | 57.466 |  |  | 59.132 |  | 58.940 |  |  |  |  |  |
| Percentage Increase/ Decrease | (0,2)% |  |  | (0,2)% | (0,2)% | (0,2)% |  |  | (0,2)% |  |  |  | (0,2)% |  |  | 3,0% |  |  | 2,9% |  | (0,3)% |  |  |  |  |  |
| Expenditure as a Percentage of Revenue | (75,9)% |  |  | (76,2)% | (76,5)% | (76,8)% |  |  | (77,1)% |  |  |  | (77,4)% |  |  | (77,0)% |  |  | (76,7)% |  | (77,1)% |  |  |  |  |  |

Breakdown of College Income

| Description | Actual Figures in VND million |  |  | Projected Figures in VND million |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 | 2029 | 2030 | 2031 | 2032 | 2033 |
| Tuition Fees | 54.051 | 84.444 | 93.952 | 98.993 | 104.808 | 109.041 | 113.349 | 117.734 | 122.193 | 126.729 | 131.340 | 136.026 | 140.796 | 145.651 | 148.008 | 150.379 | 152.764 |
| Training Fees | 166 | 182 | 162 | 165 | 166 | 167 | 168 | 169 | 170 | 171 | 172 | 173 | 174 | 175 | 176 | 177 | 178 |
| Budget Support | 59.179 | 66.548 | 75.832 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 |
| Business or Production Incom | 5.043 | 11.806 | 13.218 | 13.228 | 13.238 | 13.248 | 13.258 | 13.268 | 13.278 | 13.288 | 13.298 | 13.308 | 13.318 | 13.328 | 13.338 | 13.348 | 13.358 |
| Other Income | 9.293 | 385 | 701 | 723 | 745 | 767 | 789 | 811 | 833 | 855 | 877 | 899 | 921 | 943 | 965 | 987 | 1.009 |
| Total Income | 127.732 | 163.365 | 183.865 | 165.245 | 171.093 | 175.359 | 179.700 | 184.118 | 188.610 | 193.179 | 197.823 | 202.542 | 207.345 | 212.233 | 214.623 | 217.027 | 219.445 |
| Annual Percentage Change in Total Income | n/a | 28% | 13% | (10)% | 4% | 2% | 2% | 2% | 2% | 2% | 2% | 2% | 2% | 2% | 1% | 1% | 1% |
| Other Income as a Percentage of Total Income | 7,3% | 0,2% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,4% | 0,5% | 0,5% |
| Total Income Less Budget Support | 68.553 | 96.817 | 108.033 | 113.109 | 118.957 | 123.223 | 127.564 | 131.982 | 136.474 | 141.043 | 145.687 | 150.406 | 155.209 | 160.097 | 162.487 | 164.891 | 167.309 |

| Description | Projected Figures triệu đồng |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2034 | 2035 | 2036 | 2037 | 2038 | 2039 | 2040 | 2041 | 2042 | 2043 | 2044 | 2045 | 2046 | 2047 |
| Tuition Fees | 155.163 | 157.577 | 160.004 | 162.445 | 164.900 | 167.370 | 169.853 | 172.350 | 174.861 | 177.396 | 179.945 | 183.274 | 186.634 | 190.023 |
| Training Fees | 179 | 180 | 181 | 182 | 183 | 184 | 184 | 184 | 184 | 184 | 185 | 185 | 185 | 185 |
| Budget Support | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 |
| Business or Production Incom | 13.368 | 13.378 | 13.388 | 13.398 | 13.408 | 13.418 | 13.428 | 13.438 | 13.448 | 13.458 | 13.468 | 13.478 | 13.488 | 13.500 |
| Other Income | 1.031 | 1.053 | 1.075 | 1.097 | 1.119 | 1.141 | 1.163 | 1.185 | 1.207 | 1.229 | 1.251 | 1.273 | 1.295 | 1.300 |
| Total Income | 221.877 | 224.324 | 226.784 | 229.258 | 231.746 | 234.249 | 236.764 | 239.293 | 241.836 | 244.403 | 246.985 | 250.346 | 253.738 | 257.144 |
| Annual Percentage Change in Total Income | 1% | 1% | 1% | 1% | 1% | 1% | 1% | 1% | 1% | 1% | 1% | 1% | 1% | 1% |
| Other Income as a Percentage of Total Income | 0,5% | 0,5% | 0,5% | 0,5% | 0,5% | 0,5% | 0,5% | 0,5% | 0,5% | 0,5% | 0,5% | 0,5% | 0,5% | 0,5% |
| Total Income Less Budget Support | 169.741 | 172.188 | 174.648 | 177.122 | 179.610 | 182.113 | 184.628 | 187.157 | 189.700 | 192.267 | 194.849 | 198.210 | 201.602 | 205.008 |

Breakdown of College Expenditures

| Description | Actual Figures |  |  | Projected Figures |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 |
| Staff Costs | (17.184) | (26.643) | (30.077) | (31.872) | (33.845) | (35.292) | (36.743) | (38.220) | (39.724) | (41.255) |
| Consumables/ Practice Materials | (3.423) | (8.324) | (8.400) | (8.901) | (9.452) | (9.857) | (10.262) | (10.674) | (11.094) | (11.522) |
| Other Operating Costs | (35.629) | (45.987) | (46.105) | (48.857) | (51.881) | (54.100) | (56.324) | (58.588) | (60.893) | (63.239) |
| Repairs and Maintenance | (6.021) | (10.521) | (10.890) | (11.540) | (12.254) | (12.778) | (13.304) | (13.839) | (14.383) | (14.937) |
| Interest | (1.480) | (1.480) | (1.480) | (1.480) | (1.480) | (1.480) | - | - | - | - |
| Funds Service | - | - | - | - | (995) | (1.123) | (1.160) | (1.199) | (2.177) | (3.171) |
| Total Expenditures | (63.737) | (92.955) | (96.952) | (102.651) | (109.908) | (114.629) | (117.792) | (122.520) | (128.272) | (134.123) |
| Staff Costs as a Percentage of Total College Expenditure | 27,0% | 28,7% | 31,0% | 31,0% | 30,8% | 30,8% | 31,2% | 31,2% | 31,0% | 30,8% |
| Annual Percentage Change in Total College Expenditure | n/a | 45,8% | 4,3% | 5,9% | 7,1% | 4,3% | 2,8% | 4,0% | 4,7% | 4,6% |

| Description | Projected Figures |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2027 | 2028 | 2029 | 2030 | 2031 | 2032 | 2033 | 2034 | 2035 | 2036 |
| Staff Costs | (42.811) | (44.394) | (46.007) | (47.649) | (48.446) | (49.235) | (50.029) | (50.827) | (51.630) | (52.437) |
| Consumables/ Practice Materials | (11.956) | (12.399) | (12.849) | (13.307) | (13.530) | (13.751) | (13.972) | (14.195) | (14.419) | (14.645) |
| Other Operating Costs | (65.625) | (68.052) | (70.524) | (73.041) | (74.263) | (75.472) | (76.689) | (77.912) | (79.143) | (80.381) |
| Repairs and Maintenance | (15.501) | (16.074) | (16.658) | (17.252) | (17.541) | (17.827) | (18.114) | (18.403) | (18.694) | (18.986) |
| Interest | - | - | - | - | - | - | - | - | - | - |
| Funds Service | (3.210) | (3.250) | (3.288) | (3.325) | (3.360) | (3.395) | (3.428) | (3.459) | (3.489) | (3.517) |
| Total Expenditures | (139.104) | (144.169) | (149.325) | (154.573) | (157.141) | (159.679) | (162.231) | (164.796) | (167.374) | (169.966) |
| Staff Costs as a Percentage of Total College Expenditure | 30,8% | 30,8% | 30,8% | 30,8% | 30,8% | 30,8% | 30,8% | 30,8% | 30,8% | 30,9% |
| Annual Percentage Change in Total College Expenditure | 3,7% | 3,6% | 3,6% | 3,5% | 1,7% | 1,6% | 1,6% | 1,6% | 1,6% | 1,5% |

| Description | Projected Figures |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2037 | 2038 | 2039 | 2040 | 2041 | 2042 | 2043 | 2044 | 2045 | 2046 | 2047 |
| Staff Costs | (53.250) | (54.067) | (54.889) | (55.715) | (56.546) | (57.382) | (58.226) | (59.075) | (60.184) | (61.307) | (62.441) |
| Consumables/ Practice Materials | (14.872) | (15.100) | (15.329) | (15.560) | (15.792) | (16.026) | (16.262) | (16.499) | (16.808) | (17.122) | (17.439) |
| Other Operating Costs | (81.626) | (82.879) | (84.139) | (85.406) | (86.680) | (87.962) | (89.255) | (90.556) | (92.256) | (93.978) | (95.716) |
| Repairs and Maintenance | (19.280) | (19.576) | (19.874) | (20.173) | (20.474) | (20.777) | (21.082) | (21.389) | (21.791) | (22.198) | (22.608) |
| Interest | - | - | - | - | - | - | - | - | - | - | - |
| Funds Service | (3.542) | (3.566) | (3.587) | (3.605) | (3.621) | (3.634) | (3.644) | (3.650) | (1.841) | - | - |
| Total Expenditures | (172.570) | (175.187) | (177.817) | (180.460) | (183.114) | (185.781) | (188.469) | (191.169) | (192.880) | (194.605) | (198.204) |
| Staff Costs as a Percentage of Total College Expenditure | 30,9% | 30,9% | 30,9% | 30,9% | 30,9% | 30,9% | 30,9% | 30,9% | 31,2% | 31,5% | 31,5% |
| Annual Percentage Change in Total College Expenditure | 1,5% | 1,5% | 1,5% | 1,5% | 1,5% | 1,5% | 1,4% | 1,4% | 0,9% | 0,9% | 1,8% |

Capital Expenditures (CAPEX)

| Description | Actual Figures |  |  | Projected Figures |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 |
| Capital Expenditures | 121.436 | 158.023 | 171.304 | 153.307 | 159.569 | 164.163 | 168.768 | 173.457 | 178.231 | 183.088 |
| Government Budget for Capital Expenditures | 59.179 | 66.548 | 75.832 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 |
| CAPEX paid from operating cash flows | 62.257 | 91.475 | 95.472 | 101.171 | 107.433 | 112.027 | 116.632 | 121.321 | 126.095 | 130.952 |

| Description | Projected Figures |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2027 | 2028 | 2029 | 2030 | 2031 | 2032 | 2033 | 2034 | 2035 | 2036 | 2037 |
| Capital Expenditures | 188.030 | 193.055 | 198.173 | 203.385 | 205.917 | 208.421 | 210.939 | 213.473 | 216.022 | 218.585 | 221.164 |
| Government Budget for Capital Expenditures | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 |
| CAPEX paid from operating cash flows | 135.894 | 140.919 | 146.037 | 151.249 | 153.781 | 156.285 | 158.803 | 161.337 | 163.886 | 166.449 | 169.028 |

| Description | Projected Figures |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2038 | 2039 | 2040 | 2041 | 2042 | 2043 | 2044 | 2045 | 2046 | 2047 |
| Capital Expenditures | 223.758 | 226.366 | 228.990 | 231.629 | 234.283 | 236.961 | 239.655 | 243.175 | 246.741 | 250.340 |
| Government Budget for Capital Expenditures | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 | 52.136 |
| CAPEX paid from operating cash flows | 171.622 | 174.230 | 176.854 | 179.493 | 182.147 | 184.825 | 187.519 | 191.039 | 194.605 | 198.204 |

# ANNEX 4: TABLE cân đối kế toán từ năm 2017 TO 2047

(Sheet 8 from excel workbook)

| Description | Actual Figures |  |  | Projected Figures |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 |
| Tổng tài sản | 102.274 | 142.824 | 172.132 | 175.575 | 179.086 | 243.650 | 345.412 | 461.204 | 548.621 | 547.348 |
| Tổng tài sản hiện tại | 61.733 | 103.541 | 130.272 | 132.877 | 135.535 | 138.246 | 141.011 | 143.831 | 146.707 | 149.642 |
| Tiền mặt và các khoản tương đương | 61.733 | 103.541 | 130.272 | 132.877 | 135.535 | 138.246 | 141.011 | 143.831 | 146.707 | 149.642 |
| Đầu tư có tính thanh khoản cao (liquid investments) |  |  | - | - |  |  |  |  |  |  |
| Tài Sản Lưu Động khác |  |  | - | - |  |  |  |  |  |  |
| Tổng tài sản cố định thuần | 40.541 | 39.283 | 41.860 | 42.697 | 43.551 | 105.404 | 204.402 | 317.374 | 401.913 | 397.706 |
| Tổng tài sản cố định | 167.351 | 166.178 | 175.045 | 178.546 | 182.117 | 215.899 | 271.765 | 338.868 | 395.348 | 408.283 |
| Khấu hao (nhập dưới dạng âm) | (126.810) | (126.895) | (133.185) | (135.849) | (138.566) | (139.259) | (139.955) | (140.655) | (141.358) | (142.065) |
| Tổng số tài sản cố định thuộc Project | n/a | n/a | n/a | n/a | - | 32.872 | 87.658 | 153.402 | 208.188 | 219.146 |
| Khấu hao của Tài sản cố định thuộc Project | n/a | n/a | n/a | n/a | - | (4.109) | (15.066) | (34.242) | (60.265) | (87.658) |
| Tỷ lệ % tiền mặt trong tổng tài sản | 60,4% | 72,5% | 75,7% | 75,7% | 75,7% | 56,7% | 40,8% | 31,2% | 26,7% | 27,3% |

| Description | Projected Figures |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2027 | 2028 | 2029 | 2030 | 2031 | 2032 | 2033 | 2034 | 2035 | 2036 | 2037 |
| Tổng tài sản | 526.320 | 505.389 | 484.557 | 467.934 | 458.262 | 456.911 | 462.513 | 469.593 | 476.782 | 484.081 | 491.492 |
| Tổng tài sản hiện tại | 152.634 | 155.687 | 158.801 | 161.977 | 165.216 | 168.521 | 171.891 | 175.329 | 178.836 | 182.412 | 186.060 |
| Tiền mặt và các khoản tương đương | 152.634 | 155.687 | 158.801 | 161.977 | 165.216 | 168.521 | 171.891 | 175.329 | 178.836 | 182.412 | 186.060 |
| Đầu tư có tính thanh khoản cao (liquid investments) |  |  |  |  |  |  |  |  |  |  |  |
| Tài Sản Lưu Động khác |  |  |  |  |  |  |  |  |  |  |  |
| Tổng tài sản cố định thuần | 373.685 | 349.702 | 325.756 | 305.957 | 293.045 | 288.390 | 290.622 | 294.264 | 297.946 | 301.668 | 305.432 |
| Tổng tài sản cố định | 412.366 | 416.489 | 420.654 | 424.861 | 429.109 | 433.400 | 437.734 | 442.112 | 446.533 | 450.998 | 455.508 |
| Khấu hao (nhập dưới dạng âm) | (142.775) | (143.489) | (144.206) | (144.927) | (145.652) | (146.380) | (147.112) | (147.848) | (148.587) | (149.330) | (150.076) |
| Tổng số tài sản cố định thuộc Project | 219.146 | 219.146 | 219.146 | 219.146 | 219.146 | 219.146 | 219.146 | 219.146 | 219.146 | 219.146 | 219.146 |
| Khấu hao của Tài sản cố định thuộc Project | (115.052) | (142.445) | (169.838) | (193.122) | (209.558) | (217.776) | (219.146) | (219.146) | (219.146) | (219.146) | (219.146) |
| Tỷ lệ % tiền mặt trong tổng tài sản | 29,0% | 30,8% | 32,8% | 34,6% | 36,1% | 36,9% | 37,2% | 37,3% | 37,5% | 37,7% | 37,9% |

| Description | Projected Figures |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2038 | 2039 | 2040 | 2041 | 2042 | 2043 | 2044 | 2045 | 2046 | 2047 |
| Tổng tài sản | 499.018 | 506.660 | 514.421 | 522.301 | 530.303 | 538.430 | 546.683 | 555.064 | 563.576 | 572.220 |
| Tổng tài sản hiện tại | 189.782 | 193.577 | 197.449 | 201.398 | 205.426 | 209.534 | 213.725 | 218.000 | 222.360 | 226.807 |
| Tiền mặt và các khoản tương đương | 189.782 | 193.577 | 197.449 | 201.398 | 205.426 | 209.534 | 213.725 | 218.000 | 222.360 | 226.807 |
| Đầu tư có tính thanh khoản cao (liquid investments) |  |  |  |  |  |  |  |  |  |  |
| Tài Sản Lưu Động khác |  |  |  |  |  |  |  |  |  |  |
| Tổng tài sản cố định thuần | 309.236 | 313.083 | 316.972 | 320.903 | 324.878 | 328.896 | 332.958 | 337.064 | 341.216 | 345.413 |
| Tổng tài sản cố định | 460.063 | 464.664 | 469.311 | 474.004 | 478.744 | 483.531 | 488.366 | 493.250 | 498.183 | 503.164 |
| Khấu hao (nhập dưới dạng âm) | (150.827) | (151.581) | (152.339) | (153.101) | (153.866) | (154.635) | (155.409) | (156.186) | (156.967) | (157.751) |
| Tổng số tài sản cố định thuộc Project | 219.146 | 219.146 | 219.146 | 219.146 | 219.146 | 219.146 | 219.146 | 219.146 | 219.146 | 219.146 |
| Khấu hao của Tài sản cố định thuộc Project | (219.146) | (219.146) | (219.146) | (219.146) | (219.146) | (219.146) | (219.146) | (219.146) | (219.146) | (219.146) |
| Tỷ lệ % tiền mặt trong tổng tài sản | 38,0% | 38,2% | 38,4% | 38,6% | 38,7% | 38,9% | 39,1% | 39,3% | 39,5% | 39,6% |

Các khoản nợ

| Description | Actual Figures |  |  | Projected Figures |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2017 | 2018 | 2019 | 2020 | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 |
| Tổng nợ và vốn tài trợ | 102.274 | 142.824 | 172.132 | 175.575 | 179.086 | 243.650 | 345.412 | 461.204 | 548.621 | 547.348 |
| Tổng các khoản nợ | 7.482 | 6.002 | 4.522 | 3.041 | 1.562 | 82 | 35.696 | 36.891 | 37.172 | 36.446 |
| Tổng nợ hiện tại | 7.482 | 6.002 | 4.522 | 3.041 | 1.562 | 82 | - |  |  |  |
| Tổng nợ dài hạn | - | - | - | - | - | - | 35.696 | 36.891 | 37.172 | 36.446 |
| Các khoản nợ Dài hạn không thuộc Project |  |  |  |  |  |  |  |  |  |  |
| Khoản vay ODA từ Project | - | - | - | - | - | - | 35.696 | 36.891 | 37.172 | 36.446 |
| Quỹ phát triển sự nghiệp | 29.654 | 28.830 | 33.874 | 34.890 | 35.937 | 37.015 | 38.125 | 39.269 | 40.447 | 41.661 |
| Quỹ Dự phòng khác | 65.138 | 107.992 | 133.736 | 137.643 | 141.587 | 206.553 | 271.591 | 385.044 | 471.001 | 469.241 |
| Thay đổi về quỹ dự phòng từ các hoạt động vận hành |  |  |  |  |  |  |  |  |  |  |
| Tỷ lệ % nợ ngắn hạn so với tổng nợ phải trả |  |  |  |  |  |  | 0% | 0% | 0% | 0% |

| Description | Projected Figures |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2027 | 2028 | 2029 | 2030 | 2031 | 2032 | 2033 | 2034 | 2035 | 2036 | 2037 |
| Tổng nợ và vốn tài trợ | 526.320 | 505.389 | 484.557 | 467.934 | 458.262 | 456.911 | 462.513 | 469.593 | 476.782 | 484.081 | 491.492 |
| Tổng các khoản nợ | 35.630 | 34.718 | 33.705 | 32.586 | 31.354 | 30.003 | 28.526 | 26.917 | 25.169 | 23.273 | 21.222 |
| Tổng nợ hiện tại |  |  |  |  |  |  |  |  |  |  |  |
| Tổng nợ dài hạn | 35.630 | 34.718 | 33.705 | 32.586 | 31.354 | 30.003 | 28.526 | 26.917 | 25.169 | 23.273 | 21.222 |
| Các khoản nợ Dài hạn không thuộc Project |  |  |  |  |  |  |  |  |  |  |  |
| Khoản vay ODA từ Project | 35.630 | 34.718 | 33.705 | 32.586 | 31.354 | 30.003 | 28.526 | 26.917 | 25.169 | 23.273 | 21.222 |
| Quỹ phát triển sự nghiệp | 42.911 | 44.198 | 45.524 | 46.890 | 48.296 | 49.745 | 51.237 | 52.775 | 54.358 | 55.989 | 57.668 |
| Quỹ Dự phòng khác | 447.779 | 426.473 | 405.328 | 388.459 | 378.611 | 377.163 | 382.750 | 389.901 | 397.255 | 404.819 | 412.602 |
| Thay đổi về quỹ dự phòng từ các hoạt động vận hành |  |  |  |  |  |  |  |  |  |  |  |
| Tỷ lệ % nợ ngắn hạn so với tổng nợ phải trả | 0% | 0% | 0% | 0% | 0% | 0% | 0% | 0% | 0% | 0% | 0% |

| Description | Projected Figures |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2038 | 2039 | 2040 | 2041 | 2042 | 2043 | 2044 | 2045 | 2046 | 2047 |
| Tổng nợ và vốn tài trợ | 499.018 | 506.660 | 514.421 | 522.301 | 530.303 | 538.430 | 546.683 | 555.064 | 563.576 | 572.220 |
| Tổng các khoản nợ | 19.008 | 16.622 | 14.055 | 11.297 | 8.340 | 5.171 | 1.781 | - | - | - |
| Tổng nợ hiện tại |  |  |  |  |  |  |  |  |  |  |
| Tổng nợ dài hạn | 19.008 | 16.622 | 14.055 | 11.297 | 8.340 | 5.171 | 1.781 |  |  |  |
| Các khoản nợ Dài hạn không thuộc Project |  |  |  |  |  |  |  |  |  |  |
| Khoản vay ODA từ Project | 19.008 | 16.622 | 14.055 | 11.297 | 8.340 | 5.171 | 1.781 | 0 | 0 | - |
| Quỹ phát triển sự nghiệp | 59.398 | 61.180 | 63.016 | 64.906 | 66.853 | 68.859 | 70.925 | 73.052 | 75.244 | 77.501 |
| Quỹ Dự phòng khác | 420.612 | 428.858 | 437.350 | 446.097 | 455.110 | 464.400 | 473.977 | 482.012 | 488.332 | 494.718 |
| Thay đổi về quỹ dự phòng từ các hoạt động vận hành |  |  |  |  |  |  |  |  |  |  |
| Tỷ lệ % nợ ngắn hạn so với tổng nợ phải trả | 0% | 0% | 0% | 0% | 0% | 0% | 0% |  |  |  |

# ANNEX 5: Dự toán hiệu quả đầu tư từ năm 2022 TO 2047 (TABLE 11a Excel Workbook)

Tỉ suất chiết khấu Project

Sử dụng tổng lãi suất cho khoản vay lại [từ (1)] :	3,25%

Tỉ suất Lợi nhuận – phí

|  |  | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 | 2029 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Lợi ích (B) | 2.987.710 | - | 85.101 | 107.469 | 109.129 | 110.796 | 112.469 | 114.148 | 115.833 |
| Doanh thu hàng năm từ Project [từ (8)] | 1.820.429 | - | 74.881 | 91.586 | 90.074 | 88.572 | 87.079 | 85.597 | 84.126 |
| Giá trị hiện tại (B) |  |  |  |  |  |  |  |  |  |
| Chi phí (C) | 1.090.034 | - | 21.120 | 26.999 | 27.866 | 28.761 | 29.684 | 30.638 | 32.235 |
| Chi phí hàng năm từ Project [từ (8)] | (219.146) | - | (4.109) | (10.957) | (19.175) | (26.024) | (27.393) | (27.393) | (27.393) |
| trừ đi: Giả định khấu hao [từ (1)] | 5.565 | 5.565 | - | - | - | - | - | - | - |
| Total School Expenditure đầu tư [số tiền vay từ (1)] | 876.453 | 5.565 | 17.011 | 16.041 | 8.691 | 2.737 | 2.291 | 3.244 | 4.842 |
| Total School Expenditure | 464.680 | 4.976 | 14.731 | 13.454 | 7.059 | 2.154 | 1.746 | 2.394 | 3.461 |
| Giá trị hiện tại (C) |  |  |  |  |  |  |  |  |  |
|  | 3,9x |  |  |  |  |  |  |  |  |
| Tỷ lệ Lợi nhuận-Chi phí (B/C) |  |  |  |  |  |  |  |  |  |
| Lớn hơn 1.0x (hiệu quả kinh tế)? |  |  |  |  |  |  |  |  |  |

| Lợi ích (B) | 2030 | 2031 | 2032 | 2033 | 2034 | 2035 | 2036 | 2037 | 2038 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Doanh thu hàng năm từ Project [từ (8)] | 117.523 | 119.220 | 120.923 | 122.632 | 124.347 | 126.067 | 127.794 | 129.527 | 131.266 |
| Giá trị hiện tại (B) | 82.667 | 81.221 | 79.788 | 78.369 | 76.963 | 75.572 | 74.196 | 72.835 | 71.489 |
| Chi phí (C) |  |  |  |  |  |  |  |  |  |
| Chi phí hàng năm từ Project | 33.916 | 35.684 | 37.544 | 39.502 | 41.561 | 43.727 | 46.006 | 48.403 | 50.925 |
| Total School Expenditure đầu tư | (27.393) | (23.284) | (16.436) | (8.218) | (1.370) | - | - | - | - |
| Total School Expenditure | 6.523 | 12.400 | 21.108 | 31.284 | 40.191 | 43.727 | 46.006 | 48.403 | 50.925 |
| Giá trị hiện tại (C) | 4.515 | 8.314 | 13.707 | 19.675 | 24.481 | 25.796 | 26.287 | 26.786 | 27.294 |

| Lợi ích (B); 2039; 2040; 2041; 2042; 2043; 2044; 2045; 2046; 2047. Doanh thu hàng năm từ Project [từ (8)]; 133.011; 134.762; 136.519; 138.282; 140.051; 141.826; 143.606; 145.393; 147.186. Giá trị hiện tại (B); 70.159; 68.846; 67.548; 66.266; 65.002; 63.753; 62.522; 61.307; 60.110. Chi phí (C). Chi phí hàng năm từ Project [từ (8)]; 50.925; 53.578; 56.370; 59.306; 62.395; 65.645; 69.064; 72.661; 76.445. Total School Expenditure đầu tư; -; -; -; -; -; -; -; -; -. Total School Expenditure; 53.578; 56.370; 59.306; 62.395; 65.645; 69.064; 72.661; 76.445; 80.835. Giá trị hiện tại (C); 27.813; 28.341; 28.878; 29.426; 29.985; 30.553; 31.133; 31.723; 32.489. |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

# Giá trị ròng hiện tại (NPV)

|  |  | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 | 2029 | 2030 |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Doanh thu hàng năm từ Project [từ (8)] |  | - | 85.100 | 107.468 | 109.128 | 110.795 | 112.468 | 114.147 | 115.832 | 117.523 |
| Chi phí hàng năm từ Project [từ (8)] | - | - | (21.120) | (26.999) | (27.866) | (28.761) | (29.684) | (30.638) | (32.235) | (33.916) |
| Total School Expenditure đầu tư [số tiền vay từ (1)] | - | (5.565) | - | - | - | - | - | - | - | - |
| Total School Expenditure |  | (5.565) | 63.980 | 80.469 | 81.263 | 82.035 | 82.784 | 83.510 | 83.597 | 83.607 |
| Giá trị hiện tại |  | (4.976) | 55.404 | 67.489 | 66.009 | 64.539 | 63.078 | 61.628 | 59.751 | 57.877 |

|  | 2031 | 2032 | 2033 | 2034 | 2035 | 2036 | 2037 | 2038 | 2039 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Doanh thu hàng năm từ Project [từ (8)] | 119.220 | 120.923 | 122.632 | 124.347 | 126.067 | 127.794 | 129.527 | 131.266 | 133.011 |
| Chi phí hàng năm từ Project [từ (8)] | (35.684) | (37.544) | (39.502) | (41.561) | (43.727) | (46.006) | (48.403) | (50.925) | (53.578) |
| Total School Expenditure đầu tư [số tiền vay từ (1)] | - | - | - | - | - | - | - | - | - |
| Tổng lợi nhuận sau khi trừ chi phí | 83.536 | 83.378 | 83.130 | 82.786 | 82.341 | 81.789 | 81.124 | 80.341 | 79.433 |
| Giá trị hiện tại | 56.007 | 54.142 | 52.282 | 50.427 | 48.577 | 46.732 | 44.894 | 43.061 | 41.234 |

|  | 2040 | 2041 | 2042 | 2043 | 2044 | 2045 | 2046 | 2047 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Doanh thu hàng năm từ Project [từ (8)] | 134.762 | 136.519 | 138.282 | 140.051 | 141.826 | 143.606 | 145.393 | 147.186 |
| Chi phí hàng năm từ Project [từ (8)] | (56.370) | (59.306) | (62.395) | (65.645) | (69.064) | (72.661) | (76.445) | (80.835) |
| Total School Expenditure đầu tư [số tiền vay từ (1)] | - | - | - | - | - | - | - | - |
| Tổng lợi nhuận sau khi trừ chi phí | 78.392 | 77.213 | 75.886 | 74.405 | 72.761 | 70.945 | 68.949 | 66.351 |
| Giá trị hiện tại | 39.413 | 37.598 | 35.789 | 33.986 | 32.189 | 30.397 | 28.612 | 26.667 |

Giá trị ròng hiện tại (NPV) :   1.166.139

| Tỷ lệ hoàn vốn nội bộ (IRR) | Total | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 | 2029 | 2030 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Lợi nhuận |  | - | 85.100 | 107.468 | 109.128 | 110.795 | 112.468 | 114.147 | 115.832 | 117.523 |
| Chi phí |  | - | (21.120) | (26.999) | (27.866) | (28.761) | (29.684) | (30.638) | (32.235) | (33.916) |
| Đầu tư |  | (5.565) | - | - | - | - | - | - | - | - |
| Tổng số tiền ròng |  | (5.565) | 63.980 | 80.469 | 81.263 | 82.035 | 82.784 | 83.510 | 83.597 | 83.607 |
| IRR |  |  |  |  |  |  |  |  |  |  |
| IRR | 1.173,09% |  |  |  |  |  |  |  |  |  |
| Tỷ lệ chiết khấu Project | 3,25% |  |  |  |  |  |  |  |  |  |

| Tỷ lệ hoàn vốn nội bộ (IRR) |  | 2031 | 2032 | 2033 | 2034 | 2035 | 2036 | 2037 | 2038 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Lợi nhuận |  | 119.220 | 120.923 | 122.632 | 124.347 | 126.067 | 127.794 | 129.527 | 131.266 |
| Chi phí |  | (35.684) | (37.544) | (39.502) | (41.561) | (43.727) | (46.006) | (48.403) | (50.925) |
| Đầu tư |  | - | - | - | - | - | - | - | - |
| Tổng số tiền ròng |  | 83.536 | 83.378 | 83.130 | 82.786 | 82.341 | 81.789 | 81.124 | 80.341 |
| IRR |  |  |  |  |  |  |  |  |  |

| Tỷ lệ hoàn vốn nội bộ (IRR) |  | 2039 | 2040 | 2041 | 2042 | 2043 | 2044 | 2045 | 2046 | 2047 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Lợi nhuận |  | 133.011 | 134.762 | 136.519 | 138.282 | 140.051 | 141.826 | 143.606 | 145.393 | 147.186 |
| Chi phí |  | (53.578) | (56.370) | (59.306) | (62.395) | (65.645) | (69.064) | (72.661) | (76.445) | (80.835) |
| Đầu tư |  | - | - | - | - | - | - | - | - | - |
| Tổng số tiền ròng |  | 79.433 | 78.392 | 77.213 | 75.886 | 74.405 | 72.761 | 70.945 | 68.949 | 66.351 |
| IRR |  |  |  |  |  |  |  |  |  |  |
| Tỷ lệ chiết khấu Project |  |  |  |  |  |  |  |  |  |  |

# ANNEX 6: Dự toán hoàn trả khoản vay từ năm 2021 TO 2047 (TABLE 12 Excel Workbook)

Kế hoạch hoàn trả khoản vay (US$)

|  | Total | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Cân đối vốn vay Đầu kỳ |  | $ - | $ 1.182.982 | $ 1.419.578 | $ 1.419.578 | $ 1.419.578 | $ 1.419.578 |
| Các khoản vay | $ 1.419.578 | $ 1.182.982 | $ 236.596 | $ - | $ - | $ - | $ - |
| Trả nợ | $ (1.419.578) | $ - | $ - | $ - | $ - | $ - | $ (35.489) |
| Cân đối vốn vay Cuối kỳ |  | $ 1.182.982 | $ 1.419.578 | $ 1.419.578 | $ 1.419.578 | $ 1.419.578 | $ 1.384.089 |

|  | 2027 | 2028 | 2029 | 2030 | 2031 | 2032 | 2033 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Cân đối vốn vay Đầu kỳ | $ 1.384.089 | $ 1.313.110 | $ 1.242.131 | $ 1.171.152 | $ 1.100.173 | $ 1.029.194 | $ 958.215 |
| Các khoản vay | $ - | $ - | $ - | $ - | $ - | $ - | $ - |
| Trả nợ | $ (70.979) | $ (70.979) | $ (70.979) | $ (70.979) | $ (70.979) | $ (70.979) | $ (70.979) |
| Cân đối vốn vay Cuối kỳ | $ 1.313.110 | $ 1.242.131 | $ 1.171.152 | $ 1.100.173 | $ 1.029.194 | $ 958.215 | $ 887.236 |

|  | 2034 | 2035 | 2036 | 2037 | 2038 | 2039 | 2040 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Cân đối vốn vay Đầu kỳ | $ 887.236 | $ 816.257 | $ 745.278 | $ 674.300 | $ 603.321 | $ 532.342 | $ 461.363 |
| Các khoản vay | $ - | $ - | $ - | $ - | $ - | $ - | $ - |
| Trả nợ | $ (70.979) | $ (70.979) | $ (70.979) | $ (70.979) | $ (70.979) | $ (70.979) | $ (70.979) |
| Cân đối vốn vay Cuối kỳ | $ 816.257 | $ 745.278 | $ 674.300 | $ 603.321 | $ 532.342 | $ 461.363 | $ 390.384 |

|  | 2041 | 2042 | 2043 | 2044 | 2045 | 2046 | 2047 |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Cân đối vốn vay Đầu kỳ | $ 390.384 | $ 319.405 | $ 248.426 | $ 177.447 | $ 106.468 | $ 35.489 | $ 0 |
| Các khoản vay | $ - | $ - | $ - | $ - | $ - | $ - | $ - |
| Trả nợ | $ (70.979) | $ (70.979) | $ (70.979) | $ (70.979) | $ (70.979) | $ (35.489) | $ - |
| Cân đối vốn vay Cuối kỳ | $ 319.405 | $ 248.426 | $ 177.447 | $ 106.468 | $ 35.489 | $ 0 | $ 0 |

Tỉ giá hối đoái đổi sang VND (trên cơ sở giải định dự báo  lạm phát và đồng mãi lực của ADB)

Tỷ giá VND/US$ dự báo

|  | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tỷ giá VND/US$ dự báo | 22.955 | 23.520 | 24.331 | 25.146 | 25.987 | 26.857 | 27.756 | 28.684 |

|  | 2029 | 2030 | 2031 | 2032 | 2033 | 2034 | 2035 | 2036 | 2037 | 2038 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tỷ giá VND/US$ dự báo | 29.644 | 30.636 | 31.662 | 32.721 | 33.816 | 34.948 | 36.117 | 37.326 | 38.575 | 39.866 |

|  | 2039 | 2040 | 2041 | 2042 | 2043 | 2044 | 2045 | 2046 | 2047 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Tỷ giá VND/US$ dự báo | 41.200 | 42.579 | 44.004 | 45.476 | 46.998 | 48.571 | 50.196 | 51.876 | 52.000 |

Cân đối khoản vay và lãi suất

| Tổng | Total | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 | 2029 | 2030 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Cân đối vốn vay đầu kỳ |  | - | 27.824 | 34.540 | 35.696 | 36.891 | 38.125 | 38.416 | 37.666 | 36.822 | 35.880 |
| Các khoản vay | 32.720 | 27.155 | 5.565 | - | - | - | - | - | - | - | - |
| Trả nợ | (53.954) | - | - | - | - | - | (953) | (1.970) | (2.036) | (2.104) | (2.175) |
| Cân đối vốn vay cuối kỳ |  | 27.155 | 33.389 | 34.540 | 35.696 | 36.891 | 37.172 | 36.446 | 35.630 | 34.718 | 33.705 |

| Tổng | 2031 | 2032 | 2033 | 2034 | 2035 | 2036 | 2037 | 2038 | 2039 | 2040 | 2041 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Cân đối vốn vay đầu kỳ | 34.833 | 33.676 | 32.403 | 31.007 | 29.481 | 27.818 | 26.011 | 24.052 | 21.932 | 19.644 | 17.178 |
| Các khoản vay | - | - | - | - | - | - | - | - | - | - | - |
| Trả nợ | (2.247) | (2.323) | (2.400) | (2.481) | (2.564) | (2.649) | (2.738) | (2.830) | (2.924) | (3.022) | (3.123) |
| Cân đối vốn vay cuối kỳ | 32.586 | 31.354 | 30.003 | 28.526 | 26.917 | 25.169 | 23.273 | 21.222 | 19.008 | 16.622 | 14.055 |

| Tổng | 2042 | 2043 | 2044 | 2045 | 2046 | 2047 |
| --- | --- | --- | --- | --- | --- | --- |
| Cân đối vốn vay đầu kỳ | 14.525 | 11.676 | 8.619 | 5.344 | 1.841 | 0 |
| Các khoản vay | - | - | - | - | - | - |
| Trả nợ | (3.228) | (3.336) | (3.448) | (3.563) | (1.841) | - |
| Cân đối vốn vay cuối kỳ | 11.297 | 8.340 | 5.171 | 1.781 | 0 | 0 |

Lãi suất vay

|  | Total | 2021 | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Cân đối vốn vay |  | $ 1.182.982 | $ 1.419.578 | $ 1.419.578 | $ 1.419.578 | $ 1.419.578 | $ 1.384.089 | $ 1.313.110 |
| Lãi suất lũy kế | $ (672.821) | $ (19.223) | $ (42.292) | $ (46.136) | $ (46.136) | $ (46.136) | $ (45.560) | $ (43.253) |
| Cân đối vốn vay |  | 27.155 | 33.389 | 34.540 | 35.696 | 36.891 | 37.172 | 36.446 |
| Lãi suất lũy kế | (20.721) | (441) | (995) | (1.123) | (1.160) | (1.199) | (1.224) | (1.201) |

|  | 2028 | 2029 | 2030 | 2031 | 2032 | 2033 | 2034 | 2035 | 2036 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Cân đối vốn vay | $ 1.242.131 | $ 1.171.152 | $ 1.100.173 | $ 1.029.194 | $ 958.215 | $ 887.236 | $ 816.257 | $ 745.278 | $ 674.300 |
| Lãi suất lũy kế | $ (40.946) | $ (38.639) | $ (36.332) | $ (34.026) | $ (31.719) | $ (29.412) | $ (27.105) | $ (24.798) | $ (22.491) |
| Cân đối vốn vay | 35.630 | 34.718 | 33.705 | 32.586 | 31.354 | 30.003 | 28.526 | 26.917 | 25.169 |
| Lãi suất lũy kế | (1.175) | (1.145) | (1.113) | (1.077) | (1.038) | (995) | (947) | (896) | (840) |

|  | 2037 | 2038 | 2039 | 2040 | 2041 | 2042 | 2043 | 2044 | 2045 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Cân đối vốn vay | $ 603.321 | $ 532.342 | $ 461.363 | $ 390.384 | $ 319.405 | $ 248.426 | $ 177.447 | $ 106.468 | $ 35.489 |
| Lãi suất lũy kế | $ (20.185) | $ (17.878) | $ (15.571) | $ (13.264) | $ (10.957) | $ (8.651) | $ (6.344) | $ (4.037) | $ (1.730) |
| Cân đối vốn vay | 23.273 | 21.222 | 19.008 | 16.622 | 14.055 | 11.297 | 8.340 | 5.171 | 1.781 |
| Lãi suất lũy kế | (779) | (713) | (642) | (565) | (482) | (393) | (298) | (196) | (87) |

|  |  | 2046 | 2047 |
| --- | --- | --- | --- |
| Cân đối vốn vay |  | $ 0 | $ 0 |
| Lãi suất lũy kế |  | $ (0) | $ - |
| Cân đối vốn vay |  | 0 | 0 |
| Lãi suất lũy kế |  | (0) | - |

# ANNEX 7: Kế hoạch tổng đầu tư và sử dụng vốn (VDB TABLE 1 Excel Workbook))

|  |  | Đơn vị tiền tệ (US$) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Số | Nội dung | Giá trị | Investment progress |  |  |  |  |
|  |  |  | Năm 1: | Năm 2: | Năm 3: | YEAR 4 | YEAR 5 |
| 1 | Phí xây dựng Project | - | - | - | - | - | - |
| 2 | Phí mua thiết bị | 9.463.854 | 1.419.578 | 2.365.963 | 2.839.156 | 2.365.963 | 473.193 |
| 3 | Phí đào tạo và nghiên cứu | - | - | - | - | - | - |
| 4 | Phí quản lý Project | - | - | - | - | - | - |
| 5 | Phí tư vấn xây dựng Project | - | - | - | - | - | - |
| 6 | Phí khác | - | - | - | - | - | - |
| 7 | Những việc bất trắc (nếu có) | - |  |  |  |  |  |
|  | Tổng đầu tư | 9.463.854 | 1.419.578 | 2.365.963 | 2.839.156 | 2.365.963 | 473.193 |
|  | Ghi chú: để đơn giản, xuất quỹ tính vào giữa năm |  |  |  |  |  |  |

# ANNEX 8: Hoàn khoản vay từ năm 2022 TO 2046(VDB TABLE 2A Excel Workbook)

Tổng số khoản vay lại: 	4.731.927 US$

Kỳ hạn vay:		25 năm (2019 - 2043)

Thời gian ân hạn:		5 năm (2019 - 2023)

Thời gian trả :		20 năm (2024 - 2043)

Lãi suất:			3,25% mỗi năm

Đơn vị tiền tệ: US$

| Nội dung | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 | 2029 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Dư nợ đầu kỳ | 1.182.982 | 1.419.578 | 1.419.578 | 1.419.578 | 1.419.578 | 1.384.089 | 1.313.110 | 1.242.131 |
| Giải ngân trong kỳ | 236.596 | - | - | - | - | - | - | - |
| Gốc trả trong kỳ | - | - | - | - | (35.489) | (70.979) | (70.979) | (70.979) |
| Dự nợ cuối kỳ | 1.419.578 | 1.419.578 | 1.419.578 | 1.419.578 | 1.384.089 | 1.313.110 | 1.242.131 | 1.171.152 |
| Lãi vay phát sinh | (42.292) | (46.136) | (46.136) | (46.136) | (45.560) | (43.253) | (40.946) | (38.639) |
| Tiền trả hàng kỳ | (42.292) | (46.136) | (46.136) | (46.136) | (81.049) | (114.232) | (111.925) | (109.618) |

| Nội dung | 2030 | 2031 | 2032 | 2033 | 2034 | 2035 | 2036 | 2037 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Dư nợ đầu kỳ | 1.171.152 | 1.100.173 | 1.029.194 | 958.215 | 887.236 | 816.257 | 745.278 | 674.300 |
| Giải ngân trong kỳ | - | - | - | - | - | - | - | - |
| Gốc trả trong kỳ | (70.979) | (70.979) | (70.979) | (70.979) | (70.979) | (70.979) | (70.979) | (70.979) |
| Dự nợ cuối kỳ | 1.100.173 | 1.029.194 | 958.215 | 887.236 | 816.257 | 745.278 | 674.300 | 603.321 |
| Lãi vay phát sinh | (36.332) | (34.026) | (31.719) | (29.412) | (27.105) | (24.798) | (22.491) | (20.185) |
| Tiền trả hàng kỳ | (107.311) | (105.004) | (102.698) | (100.391) | (98.084) | (95.777) | (93.470) | (91.164) |

| Nội dung | 2038 | 2039 | 2040 | 2041 | 2042 | 2043 | 2044 | 2045 | 2046 | Tổng cộng |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Dư nợ đầu kỳ | 603.321 | 532.342 | 461.363 | 390.384 | 319.405 | 248.426 | 177.447 | 106.468 | 35.489 |  |
| Giải ngân trong kỳ | - | - | - | - | - | - | - | - | - | 236.596 |
| Gốc trả trong kỳ | (70.979) | (70.979) | (70.979) | (70.979) | (70.979) | (70.979) | (70.979) | (70.979) | (35.489) | (1.419.578) |
| Dự nợ cuối kỳ | 532.342 | 461.363 | 390.384 | 319.405 | 248.426 | 177.447 | 106.468 | 35.489 | 0 |  |
| Lãi vay phát sinh | (17.878) | (15.571) | (13.264) | (10.957) | (8.651) | (6.344) | (4.037) | (1.730) | (0) | (653.597) |
| Tiền trả hàng kỳ | (88.857) | (86.550) | (84.243) | (81.936) | (79.629) | (77.323) | (75.016) | (72.709) | (35.489) | (2.073.175) |

Ghi chú: Cùng với khoản vay của ADB lãi suất tính vào giữa năm

# ANNEX 9: Khả năng hoàn nợ từ năm 2022 TO 2046 (TABLE 3A Excel Workbook)

Đơn vị tiền tệ: US$

|  | Thời gian ân hạn |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2022 | 2023 | 2024 | 2025 | 2026 | 2027 | 2028 | 2029 | 2030 | 2031 |
| Tỷ giá: , biến động tỷ giá %/năm |  |  |  |  |  |  |  |  |  |  |
| Tỷ giá | 23.520 | 24.331 | 25.146 | 25.987 | 26.857 | 27.756 | 28.684 | 29.644 | 30.636 | 31.662 |
| Thay đổi hàng năm | n/a | (3,3)% | (3,2)% | (3,2)% | (3,2)% | (3,2)% | (3,2)% | (3,2)% | (3,2)% | (3,2)% |
| Tổng nguồn trả nợ của Project | 1.527.905 | 1.521.284 | 1.516.184 | 1.511.101 | 1.506.035 | 1.500.987 | 1.495.955 | 1.490.940 | 1.485.942 | 1.480.960 |
| Trích quỹ phát triển sự nghiệp (triệu đồng) | 35.937 | 37.015 | 38.125 | 39.269 | 40.447 | 41.661 | 42.911 | 44.198 | 45.524 | 46.890 |
| Trích quỹ phát triển sự nghiệp (US$) | 1.527.905 | 1.521.284 | 1.516.184 | 1.511.101 | 1.506.035 | 1.500.987 | 1.495.955 | 1.490.940 | 1.485.942 | 1.480.960 |
| Kế hoạch trả nợ | (42.292) | (46.136) | (46.136) | (46.136) | (81.049) | (114.232) | (111.925) | (109.618) | (107.311) | (105.004) |
| Nợ gốc phải trả | - | - | - | - | (35.489) | (70.979) | (70.979) | (70.979) | (70.979) | (70.979) |
| Lãi vay vốn cố định | (42.292) | (46.136) | (46.136) | (46.136) | (45.560) | (43.253) | (40.946) | (38.639) | (36.332) | (34.026) |
| Cân bằng trả nợ (I - II) | 1.485.613 | 1.475.148 | 1.470.048 | 1.464.965 | 1.424.986 | 1.386.755 | 1.384.030 | 1.381.322 | 1.378.630 | 1.375.956 |

|  | Thời gian ân hạn |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2032 | 2033 | 2034 | 2035 | 2036 | 2037 | 2038 | 2039 | 2040 | 2041 |
| Tỷ giá: , biến động tỷ giá %/năm |  |  |  |  |  |  |  |  |  |  |
| Tỷ giá | 32.721 | 33.816 | 34.948 | 36.117 | 37.326 | 38.575 | 39.866 | 41.200 | 42.579 | 44.004 |
| Thay đổi hàng năm | (3,2)% | (3,2)% | (3,2)% | (3,2)% | (3,2)% | (3,2)% | (3,2)% | (3,2)% | (3,2)% | (3,2)% |
| Tổng nguồn trả nợ của Project | 1.475.995 | 1.471.047 | 1.466.116 | 1.461.201 | 1.456.302 | 1.451.420 | 1.446.555 | 1.441.705 | 1.436.872 | 1.432.055 |
| Trích quỹ phát triển sự nghiệp (triệu đồng) | 48.296 | 49.745 | 51.237 | 52.775 | 54.358 | 55.989 | 57.668 | 59.398 | 61.180 | 63.016 |
| Trích quỹ phát triển sự nghiệp (US$) | 1.475.995 | 1.471.047 | 1.466.116 | 1.461.201 | 1.456.302 | 1.451.420 | 1.446.555 | 1.441.705 | 1.436.872 | 1.432.055 |
| Kế hoạch trả nợ | (102.698) | (100.391) | (98.084) | (95.777) | (93.470) | (91.164) | (88.857) | (86.550) | (84.243) | (81.936) |
| Nợ gốc phải trả | (70.979) | (70.979) | (70.979) | (70.979) | (70.979) | (70.979) | (70.979) | (70.979) | (70.979) | (70.979) |
| Lãi vay vốn cố định | (31.719) | (29.412) | (27.105) | (24.798) | (22.491) | (20.185) | (17.878) | (15.571) | (13.264) | (10.957) |
| Cân bằng trả nợ (I - II) | 1.373.298 | 1.370.657 | 1.368.032 | 1.365.424 | 1.362.832 | 1.360.257 | 1.357.698 | 1.355.155 | 1.352.629 | 1.350.119 |

|  | Thời gian ân hạn |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | 2042 | 2043 | 2044 | 2045 | 2046 |
| Tỷ giá: , biến động tỷ giá %/năm |  |  |  |  |  |
| Tỷ giá | 45.476 | 46.998 | 48.571 | 50.196 | 51.876 |
| Thay đổi hàng năm | (3,2)% | (3,2)% | (3,2)% | (3,2)% | (3,2)% |
| Tổng nguồn trả nợ của Project | 1.427.254 | 1.422.470 | 1.417.701 | 1.412.948 | 1.408.211 |
| Trích quỹ phát triển sự nghiệp (triệu đồng) | 64.906 | 66.853 | 68.859 | 70.925 | 73.052 |
| Trích quỹ phát triển sự nghiệp (US$) | 1.427.254 | 1.422.470 | 1.417.701 | 1.412.948 | 1.408.211 |
| Kế hoạch trả nợ | (79.629) | (77.323) | (75.016) | (72.709) | (35.489) |
| Nợ gốc phải trả | (70.979) | (70.979) | (70.979) | (70.979) | (35.489) |
| Lãi vay vốn cố định | (8.651) | (6.344) | (4.037) | (1.730) | (0) |
| Cân bằng trả nợ (I - II) | 1.347.625 | 1.345.147 | 1.342.685 | 1.340.239 | 1.372.722 |

# ANNEX 10: Financial Management Capacity

| Area to be Assessed | School Response |
| --- | --- |
| Is there an external audit report for the previous three financial years |  |
| What was the last year and audit was performed by the State Audit Institution? |  |
| What is the audit opinion from the State Audit Institution on the latest financial statements? |  |
| Have there been any cases of fraud reported in during the past three years? |  |
| Does the College have similar experience in the financial management of projects of a similar size? |  |
| Do the key staffs in the finance department have adequate qualifications and experience to manage the proposed project finances? |  |
| Does the project manager for the proposed project have adequate skills and experience? |  |
| Does a specific project delivery plan exist for the proposed project? |  |
| How is the project delivery plan monitored during the project life cycle |  |
| Is the School experience a period of revenue growth or decline |  |
| How many bank accounts does the school currently hold? |  |
| Will a specific account be opened for the proposed project? |  |
| Is there an asset register in place? |  |
| How frequently is it updated? |  |
| Can it specifically identify assets belonging to the project? |  |

TP. Hồ Chí Minh, Ngày 16  tháng 02  năm 2020

Hiệu trưởng